# InputXML Compatibility Adapter and Resolver Gate

Concept document for heterogeneous upstream formats converging on strict canonical CAESARII InputXML

| Status | Draft for architecture and implementation review |
| --- | --- |
| Prepared | 19 July 2026 |
| Scope | Upstream source adapters, compatibility validation, normalization, evidence-backed enrichment, and canonical output gating |
| Repository baseline | 3D_Converters de694e4a7; XML_Compare_Utilities 8c22337f6; 3DV cfd604cb6 |

Decision requested

Approve the compatibility-gate architecture, canonical target contract, checkbox behaviour, evidence model, and phased implementation sequence before assigning coding agents.

This document is a concept and control specification. It does not authorize silent inference, data deletion, topology rewriting, or production selection without the stated gates.

# Document map

1. Executive decision and non-negotiable controls

2. Authoritative schema suite and copy policy

3. Input and producer landscape

4. Compatibility-mode user experience

5. Target architecture and processing stages

6. Dialect adapters and resolver catalogue

7. Canonical contracts and output bundle

8. Validation, semantic rules and topology parity

9. Normalization and enrichment policy

10. Failure taxonomy and production gates

11. Integration plan by converter and repository

12. Implementation phases and minimum tests

13. Repository evidence baseline

14. Open decisions and approval checklist

# 1. Executive decision and non-negotiable controls

Decision. Introduce one shared InputXML compatibility adapter, selected through a Compatibility mode checkbox in every relevant InputXML producer or intake converter. The adapter detects the source dialect, validates it, structurally normalizes it, performs only approved evidence-backed enrichment, and emits one strict canonical CAESARII XML_TYPE="Input" bundle.

Canonical rule: Only the canonical InputXML artifact that passes XSD, Schematron, TopologyParityReport.v1 and selected-output downstream proof may be used for production conversion. XSD success alone is insufficient.

Reuse the existing suite. The 3D_Converters contracts/inputxml/v1 suite is authoritative. Other repositories receive verified copies; they do not maintain divergent local schemas.

Structural parsing only. Compatibility normalization uses a namespace-aware XML parser and canonical model. Regex replacement may be retained only as characterized legacy code, not as the production authority.

No silent data deletion. Overflow restraints, unsupported extensions and conflicting aliases are preserved as evidence and block or require review; they are not silently dropped.

No topology fabrication. The adapter may normalize representation but may not invent connections, node ownership, branch identity or engineering properties to make validation pass.

One numbering authority. FROM_NODE, TO_NODE, child NODE references and cross-format XML numbers are supplied by the approved engineering node plan.

Hash-linked bundle. Source, dialect, normalization actions, enrichment actions, canonical XML, schema reports, parity report and downstream proof are published together.

# 2. Authoritative schema suite and copy policy

The authoritative canonical suite is currently located in reallaksh19/3D_Converters under contracts/inputxml/v1. The compatibility programme must reuse this suite as a single source of truth.

| File | Role | Gate responsibility |
| --- | --- | --- |
| inputxml-canonical-v1.xsd | Strict production CAESARII InputXML structure | Root namespace, unqualified engineering children, required IDs/counts/fields and cardinality |
| inputxml-extension-v1.xsd | Preservation and blocking evidence namespace | Retain unsupported/non-canonical evidence without claiming convertibility |
| categorized-inputxml-v3.xsd | Review and transfer representation | Validate categorized documents before reconciliation |
| inputxml-semantic-rules-v1.sch | Topology, ownership, count and production rules | Enforce semantics that XSD cannot express |
| inputxml-dialect-registry.json | Supported dialect IDs, recognition signals and adapters | Drive explicit profile detection |
| golden/ | Positive and negative canonical fixtures | Regression and copy-sync tests |

## 2.1 Verified copy model

Authoritative source
3D_Converters/contracts/inputxml/v1/*

Verified copies
XML_Compare_Utilities/contracts/inputxml/v1/*
3DV/contracts/inputxml/v1/*

Each copy includes schema-suite-provenance.json:
{
  "authorityRepository": "reallaksh19/3D_Converters",
  "authorityCommit": "<approved commit>",
  "authorityPath": "contracts/inputxml/v1",
  "files": [{"path":"inputxml-canonical-v1.xsd","sha256":"..."}],
  "syncedAt": "<externally supplied ISO timestamp>"
}

Copied files are byte-for-byte identical to the approved authority commit.

Local modifications to copied XSD/Schematron/registry files fail CI.

A schema-suite sync change is a dedicated PR and records the upstream commit and per-file hashes.

Adapters may be repository-specific, but their canonical acceptance tests use the same copied suite and golden fixtures.

The concept recommends copying the complete folder, not only inputxml-canonical-v1.xsd, because production correctness requires the extension, Schematron, registry and golden evidence too.

# 3. Input and producer landscape

| Dialect / upstream format | Recognition signal | Current producer or source | Required adapter |
| --- | --- | --- | --- |
| canonical-inputxml-v1 | {COADE}CAESARII; XML_TYPE=Input; canonical attributes | Canonical topology writer or reconciler | None; direct validation |
| caesar-inputxml-pressure1 | PRESSURE1..9; LINE_ID/LINE; sentinel inheritance | Vendor/legacy CAESAR export | Pressure/line alias and inheritance adapter |
| caesar-inputxml-pressure-c | PRESSURE_C1..9; application defaults | Application-produced InputXML | Canonical name/provenance adapter |
| enriched-inputxml-app | DTXR_POS, PipingClass or Point_properties_basis children | Enriched workflow | Enriched-to-canonical adapter |
| inputxml-fragment | PIPINGELEMENT fragment without canonical root/model | Clipboard or partial export | Wrapper and context resolver |
| categorized-inputxml-v3 | CategorizedInputXML root | Review/transfer workflow | Evidence-based reconciliation compiler |
| xml-builder-root-branch-node | <Root><Branch><Node> | Custom XML builder / SelJson bridge | RootBranchNode-to-canonical compiler |
| seljson-custom-root | Custom Root output with misleading _to_inputxml filename | seljson_to_inputxml | Custom-model-to-canonical compiler |
| managed-stage-json | JSON hierarchy with APOS/LPOS/CPOS/POS | StagedJSON producers | Managed-stage topology compiler |
| pdf-input-echo | PDF Input Echo / PIPE DATA | PDF converters | PDF extraction plus canonical compiler |
| xml-to-cii-diagnostic-sidecar | CAESARII plus diagnostic/source reconstruction markers | Debug conversion path | Diagnostic reconciliation; not direct production |
| cii14-inputxml | CII14 template/profile | PDF -> InputXML CII14 | CII14-to-canonical adapter |
| uxml-rvm-intake | UXML graph / RVM geometry | 3DV/UXML workflows | UXML-to-canonical compiler |
| nodeset-v1 | NodeSet comparison artifact | Comparison-only workflows | Excluded from production |

## 3.1 Confirmed implementation risks

Current InputXML producers and mutators emit several dialects while file names often use the same InputXML label.

The current inputxml-field-adapter.js performs raw-text attribute rewriting and normalizes restraint slots. Overflow restraints are removed after the six available slots are exhausted.

The canonical XSD requires exact root/child namespace behaviour, IDs, positive node numbers, LINE, counts and child cardinality that legacy producers do not consistently supply.

CategorizedInputXML, custom Root/Branch/Node XML and managed-stage JSON are upstream representations; they are not canonical InputXML until compiled and validated.

Some topology builders have historically allocated engineering numbers internally. The compatibility gate must consume the shared node plan instead.

# 4. Compatibility-mode user experience

[ ] Compatibility mode

Unchecked during migration:
  current converter path remains available
  output manifest marks LEGACY_PATH

Checked:
  source dialect detector
  -> InputXmlCompatibilityGate.v1
  -> canonical InputXML bundle
  -> production selection only when status = PASS

## 4.1 Applicable converters

| Category | Converters / workflows | Compatibility-mode role |
| --- | --- | --- |
| InputXML producers | stagedjson_to_inputxml, seljson_to_inputxml, pdf_to_inputxml, pdf_to_inputxml_cii14, topology InputXML writer, Root/Branch/Node compiler | Validate source profile, compile and select canonical output |
| InputXML mutators | Enriched InputXML, sideload enricher, changeset reconciler, categorized reverse compiler | Revalidate/re-normalize complete output; never trust preserved root blindly |
| InputXML consumers | inputxml_to_cii2019, inputxml_to_cii, inputxml14_to_cii | Normalize compatible dialects before Python conversion; reject unresolved blockers |
| Viewer round-trip paths | InputXML -> managed stage -> edits -> InputXML | Require topology and node-plan parity across the round trip |

| Control point | Status | Required disposition |
| --- | --- | --- |
| Canonical output passes all structural, semantic, parity and downstream checks | PASS | Allow production download/conversion |
| Non-critical preserved extension or approved manual decision remains | REVIEW_REQUIRED | Audit output only until approval is attached |
| Schema, topology, numbering, count, ownership or unsupported-critical evidence failure | BLOCKED | No production selection |

# 5. Target architecture and processing stages

Source bytes
  -> hash + dialect detection
  -> source dialect adapter
  -> InputXmlSourceModel.v1
  -> structural source validation
  -> canonical normalization plan
  -> topology/branch/node-plan resolution
  -> optional evidence-backed enrichment
  -> CanonicalInputXmlModel.v1
  -> deterministic serializer
  -> inputxml-canonical-v1.xsd
  -> inputxml-semantic-rules-v1.sch
  -> TopologyParityReport.v1
  -> CII dry run + independent reparse
  -> SelectedOutputManifest.v1
  -> PASS / REVIEW_REQUIRED / BLOCKED

Hash the original source and record producer, converter and user-selected policy.

Detect one dialect using the registry; ambiguous detection blocks processing.

Parse with a namespace-aware parser into an immutable source model.

Validate the detected dialect or its minimum source contract before changing it.

Create a normalization plan for aliases, namespaces, IDs, counts, ordering, units, sentinels and line identity.

Resolve topology, ownership, branch identity, node references and restraint attachment through shared authorities.

Apply optional enrichment with explicit provenance and extension evidence.

Build a canonical model that already satisfies all required fields and cardinalities.

Serialize deterministically; the serializer does not infer or repair.

Run XSD, Schematron, topology parity and downstream proof against the exact selected bytes.

Publish one hash-linked bundle and block any alternate output from being selected silently.

# 6. Dialect adapters and resolver catalogue

## 6.1 Adapter responsibilities

| Adapter family | May do | Must not do |
| --- | --- | --- |
| Alias adapter | Map documented spelling variants when canonical field is absent; retain before/after evidence | Overwrite conflicting canonical and alias values |
| Namespace/root adapter | Wrap fragments; qualify CAESARII root; keep engineering children unqualified as the canonical XSD requires | Namespace-rewrite unrelated XML roots into CAESARII |
| Custom Root/Branch/Node compiler | Translate explicit node occurrences, positions, components and restraints into canonical elements | Pretend the custom XML is already InputXML |
| Managed-stage compiler | Use approved canonical topology and node plan to create PIPINGELEMENT rows | Allocate numbers or infer topology from output order |
| PDF adapter | Extract source evidence with page/field provenance and confidence | Convert unreadable or ambiguous values silently |
| Categorized reconciler | Restore original evidence and compile approved edits | Treat normalized review blocks as canonical without reconciliation |
| Enriched InputXML adapter | Move unsupported evidence into ext:Extension and retain provenance | Make unsupported data convertible merely by placing it in extension |

## 6.2 Resolver catalogue

| Resolver | Key output | Critical rules |
| --- | --- | --- |
| InputXmlDialectResolver | Exactly one dialect ID and adapter ID | No priority fallback when signals conflict |
| NamespaceResolver | COADE-qualified root and unqualified engineering children | No mixed namespace canonical output |
| FieldAliasResolver | Canonical attribute map plus conflict evidence | Canonical+alias disagreement blocks |
| SentinelInheritanceResolver | Explicit value lineage per branch/field | Carry-forward only in a proven branch sequence |
| UnitResolver | Canonical model units and converted values | Unknown units block |
| LineIdentityResolver | Required LINE/main-line key | No synthetic generic line in production |
| NodeReferenceResolver | Positive FROM/TO/child node bindings from EngineeringNodePlan.v1 | No local counters or duplicate active node ownership |
| ElementIdentityResolver | Stable XML ID for every PIPINGELEMENT | ID derived deterministically from plan, not array index alone |
| RestraintSlotResolver | Unique NUM 1..6 or explicit blocker | Never drop overflow; preserve evidence and block unless approved semantic split exists |
| CountResolver | NUMELT/NUMBEND/NUMRIGID/NUMNOZ/NOHGRS | Counts are derived from final canonical model |
| ExtensionDispositionResolver | PRESERVE_EXTENSION, DEFER_EXPLICITLY or UNSUPPORTED_BLOCKING | Extension does not override production blockers |
| TopologyParityResolver | TopologyParityReport.v1 | Compare exact final XML, not pre-sanitized intermediate |

# 7. Canonical contracts and output bundle

## 7.1 InputXmlCompatibilityRequest.v1

{
  "schema": "InputXmlCompatibilityRequest.v1",
  "converterId": "stagedjson_to_inputxml",
  "compatibilityMode": true,
  "sourceName": "model.json",
  "sourceHash": "sha256:...",
  "evaluatedAt": "2026-07-19T14:00:00+04:00",
  "schemaSuite": {
    "authorityRepository": "reallaksh19/3D_Converters",
    "authorityCommit": "...",
    "suiteHash": "sha256:..."
  },
  "policies": {
    "dialectRegistry": "InputXmlDialectRegistry.v1",
    "normalization": "InputXmlNormalizationPolicy.v1",
    "enrichment": "InputXmlEnrichmentPolicy.v1",
    "nodePlan": "EngineeringNodePlan.v1"
  }
}

## 7.2 InputXmlNormalizationPlan.v1

{
  "schema": "InputXmlNormalizationPlan.v1",
  "dialectId": "caesar-inputxml-pressure1",
  "actions": [
    {
      "actionId": "IX-NORM-0001",
      "target": "PIPINGELEMENT:PE-17",
      "ruleId": "PRESSURE1_TO_PRESSURE_C1",
      "before": {"PRESSURE1": "11600"},
      "after": {"PRESSURE_C1": "11600"},
      "authority": "DIALECT_REGISTRY_ALIAS",
      "disposition": "ACCEPTED"
    }
  ],
  "unresolved": [],
  "status": "PASS"
}

## 7.3 CanonicalInputXmlBundle.v1

{
  "schema": "CanonicalInputXmlBundle.v1",
  "sourceHash": "sha256:...",
  "dialectId": "managed-stage-json",
  "normalizationPlanHash": "sha256:...",
  "enrichmentPlanHash": "sha256:...",
  "engineeringNodePlanHash": "sha256:...",
  "canonicalModelHash": "sha256:...",
  "canonicalXmlHash": "sha256:...",
  "xsdReport": {},
  "schematronReport": {},
  "topologyParityReport": {},
  "ciiDryRunReport": {},
  "selectedOutputManifest": {},
  "status": "PASS"
}

# 8. Validation, semantic rules and topology parity

| Gate | Authority | Minimum proof |
| --- | --- | --- |
| Dialect source validation | Dialect registry and adapter contract | Root/signals match one profile; source-required fields parse |
| Canonical XSD | inputxml-canonical-v1.xsd + extension import | Exact structural validity of selected XML bytes |
| Review XSD | categorized-inputxml-v3.xsd | Categorized source valid before reconciliation |
| Semantic rules | inputxml-semantic-rules-v1.sch | Counts, node ownership, topology references, extensions and production state |
| Topology parity | TopologyParityReport.v1 | Source/canonical graph vs final XML nodes, elements, junctions, supports and boundaries |
| Node-number parity | EngineeringNodePlan.v1 | All FROM/TO/BEND/SIF/RESTRAINT/HANGER/nozzle references match the shared plan |
| Downstream proof | InputXML-to-CII selected converter | Conversion completes from exact selected XML and independent reparse matches required structure/engineering values |
| Determinism | Canonical serializer | Byte-identical XML and reports for identical request |

Important distinction: XSD proves structural correctness. Schematron and TopologyParityReport.v1 prove semantic and topology constraints. The downstream dry run proves that the exact selected artifact is consumable. None of these replaces the others.

# 9. Normalization and enrichment policy

## 9.1 Safe normalization

Canonicalize documented aliases only when no conflicting canonical value exists.

Qualify only the CAESARII root with COADE and preserve unqualified engineering children required by the XSD.

Create missing deterministic IDs and final count attributes from the final canonical model.

Canonicalize child ordering without changing semantic ownership.

Resolve LINE from explicit line identity or approved branch authority; generic fallback lines are non-production.

Expand fragments only when required context is supplied or can be proven from the source bundle.

Record every changed lexical value and structural move in the normalization plan.

## 9.2 Enrichment and conversion boundaries

| Case | Allowed action | Evidence requirement | Production status |
| --- | --- | --- | --- |
| Missing wall/material/pressure data | Resolve from approved master or explicit override | Master version, key, source row and confidence | PASS only when policy allows |
| Nominal bore but no OD | Use piping-class/master OD; no generic bore=OD guess | Master evidence | REVIEW_REQUIRED/BLOCKED otherwise |
| Sentinel field | Inherit prior branch value only with proven sequence | Previous source element and rule ID | BLOCKED if branch context unknown |
| Missing LINE | Resolve from branch/main-line authority | Branch identity evidence | BLOCKED if unresolved |
| More than six restraints | Preserve all source rows in audit/extension; block or apply separately approved semantic distribution | Node/element ownership proof | BLOCKED by default |
| Unsupported source field | Preserve in ext:Extension with disposition | Source path, field, criticality, confidence | BLOCKED when criticality=BLOCKING |
| Unknown component topology | Do not create a PIPINGELEMENT | Diagnostic and source evidence | BLOCKED |

# 10. Failure taxonomy and production gates

| Code | Meaning | Disposition |
| --- | --- | --- |
| INPUTXML_DIALECT_AMBIGUOUS | More than one dialect profile matches | BLOCKED |
| INPUTXML_DIALECT_UNSUPPORTED | No approved adapter exists | BLOCKED |
| INPUTXML_ALIAS_CONFLICT | Canonical and variant fields disagree | BLOCKED |
| INPUTXML_NAMESPACE_INVALID | Root/child namespace cannot be canonicalized safely | BLOCKED |
| INPUTXML_LINE_ID_UNRESOLVED | Required LINE ownership is missing | BLOCKED |
| INPUTXML_NODE_PLAN_MISSING | Element or child reference is not allocated by the shared plan | BLOCKED |
| INPUTXML_DUPLICATE_ACTIVE_NODE | Zone/project node ownership conflict | BLOCKED |
| INPUTXML_RESTRAINT_OVERFLOW | More than six restraints require unapproved loss or redistribution | BLOCKED |
| INPUTXML_UNSUPPORTED_BLOCKING_EVIDENCE | Extension contains critical unsupported source data | BLOCKED |
| INPUTXML_XSD_FAILED | Canonical XML fails structural schema | BLOCKED |
| INPUTXML_SCHEMATRON_FAILED | Semantic/topology/count rule fails | BLOCKED or REVIEW_REQUIRED by rule |
| INPUTXML_TOPOLOGY_PARITY_FAILED | Source/canonical graph differs from final XML | BLOCKED |
| INPUTXML_DOWNSTREAM_PROOF_FAILED | Exact selected XML fails CII conversion/reparse proof | BLOCKED |
| INPUTXML_SCHEMA_COPY_DRIFT | Vendored suite differs from approved authority hashes | BLOCKED |

# 11. Integration plan by converter and repository

| Repository / area | Integration | Ownership rule |
| --- | --- | --- |
| 3D_Converters converter registry | Add compatibilityMode and policy ID fields to InputXML producers and consumers | Orchestrator owns shared registry changes |
| stagedjson_to_inputxml | ManagedStageAdapter -> canonical topology/node plan -> canonical serializer | No local numbering or silent OD inference |
| seljson_to_inputxml | SelJsonAdapter -> custom model -> canonical compiler; rename custom intermediate clearly | Custom Root XML is never labelled canonical InputXML |
| pdf_to_inputxml / CII14 | PDF source adapter with confidence/evidence -> canonical compiler | Unreadable engineering values block |
| topology-inputxml-writer | Pure projection from canonical topology and EngineeringNodePlan.v1 | Canonical topology owns connectivity; node plan owns numbers |
| inputxml-field-adapter | Retain only as legacy characterization; replace production compatibility path with structural resolver | No regex authority; no restraint dropping |
| XML_Compare_Utilities | Copy suite; use in categorized reconciliation, sideload mutation and topology workspace exports | Copied schemas must match authority hashes |
| 3DV | Copy suite; validate InputXML round-trip/viewer exports before handoff | Viewer may inspect extensions but cannot waive blockers |

## 11.1 Registry field

defaults: {
  compatibilityMode: false,
  inputXmlCompatibilityPolicyId: "InputXmlCompatibilityPolicy.v1"
},
fields: [
  { key: "compatibilityMode", label: "Compatibility mode", type: "checkbox" },
  ...existingFields
]

# 12. Implementation phases and minimum tests

| Phase | Scope | Minimum tests | Exit gate |
| --- | --- | --- | --- |
| Phase 0 - Inventory | Freeze producer/dialect inventory and current outputs. | Golden sample per producer/dialect; identify duplicate implementations and current loss. | No production change. |
| Phase 1 - Schema copy | Vendor complete suite into XML_Compare_Utilities and 3DV with provenance. | Byte/hash equality; import resolution; golden XSD/Schematron tests. | Schema drift CI enabled. |
| Phase 2 - Dialect detector | Implement registry-driven exact profile detection. | Positive/negative/ambiguous samples for every registry entry. | No priority fallback. |
| Phase 3 - Structural adapters | Build immutable source models and normalization plans. | Alias conflict, namespace, fragment, categorized, custom Root, managed-stage and PDF fixtures. | No regex-only production normalization. |
| Phase 4 - Resolvers | Line, units, sentinel, node references, restraint slots, counts and extensions. | Carry-forward branch tests, >6 restraints, duplicate nodes, count mismatches, unsupported evidence. | No data deletion. |
| Phase 5 - Canonical serializer | Emit exact canonical model using shared node plan. | XSD positive/negative, ordering, ID stability, deterministic output. | Canonical serializer side effects = 0. |
| Phase 6 - Semantic/parity gate | Run Schematron, topology parity and node-number parity. | Branch/junction/support/bend/rigid/SIF/hanger/nozzle ownership tests. | 100% reference coverage. |
| Phase 7 - Downstream proof | Convert exact selected XML to CII and independently reparse. | Structure plus engineering-value assertions; selected hash equality. | No pre-validation/output substitution. |
| Phase 8 - Shadow/enforce | Compare compatibility and legacy paths, approve differences, enforce. | Benchmarks across all producers; rollback and schema-sync rehearsal. | Production selection requires PASS. |

# Repository evidence baseline

The concept was framed against the following current default-branch baselines. File paths are evidence references, not ownership assignments.

| Repository / commit | Evidence path | Confirmed behaviour |
| --- | --- | --- |
| 3D_Converters de694e4a7 | contracts/inputxml/v1/inputxml-canonical-v1.xsd | Strict COADE root and canonical engineering contract |
| 3D_Converters de694e4a7 | contracts/inputxml/v1/inputxml-extension-v1.xsd | Evidence preservation and blocking dispositions |
| 3D_Converters de694e4a7 | contracts/inputxml/v1/inputxml-dialect-registry.json | Dialect IDs, signals, adapters and canonical acceptance |
| 3D_Converters de694e4a7 | converters/inputxml-field-adapter.js | Current text alias mapping and restraint-slot normalization/drop behaviour |
| 3D_Converters de694e4a7 | converters/scripts/stagedjson_to_inputxml.py | Managed-stage to CAESAR InputXML producer and inference policies |
| 3D_Converters de694e4a7 | tabs/model-converters/converter-registry.js | Current producers, options and compatibility-style flags |
| XML_Compare_Utilities 8c22337f6 | xml-compare/CategorizedInputXmlConverter.js | Categorized review/reconciliation path |
| XML_Compare_Utilities 8c22337f6 | converters/inputxml-managed-stage/* | InputXML to managed-stage round-trip source |
| 3DV cfd604cb6 | converters/inputxml-managed-stage/* | Viewer-side managed-stage and UXML sidecar path |
| 3DV cfd604cb6 | converters/scripts/pdf_to_inputxml*.py | Copied/parallel InputXML producer implementations |

# 14. Open decisions and approval checklist

| Decision | Recommended position | Approval evidence |
| --- | --- | --- |
| Schema-suite authority | 3D_Converters remains authority; copies are immutable sync artifacts | Repository-owner approval and CI hashes |
| Overflow restraints | Block by default; no silent drop. Approve semantic distribution only with engineering proof | Dedicated ADR and golden CII result |
| Extension handling | Preserve evidence; critical unsupported records continue to block | Schematron rules and downstream proof |
| Legacy field adapter | Characterize then remove from enforced path | Parity report across existing benchmarks |
| Compatibility default state | False in characterization/shadow; true only after release gate | Programme release decision |
| Canonical node numbering | Use shared EngineeringNodePlan.v1 across InputXML and PSI XML | Cross-format parity benchmark |

Approve the complete schema-suite copy and synchronization model.

Approve Compatibility mode as a strict gate for producers, mutators and consumers.

Approve structural normalization and prohibit regex-only production authority.

Approve no-silent-loss handling for restraint overflow and unsupported evidence.

Approve XSD + Schematron + topology parity + downstream proof as the production acceptance chain.

Approve the phased implementation and minimum test requirements.