# XML Compatibility Adapter and Resolver Gate

Concept document for upstream sources converging on PSI-116 PipeStressExport XML

| Status | Draft for architecture and implementation review |
| --- | --- |
| Prepared | 19 July 2026 |
| Scope | Upstream source adapters, compatibility validation, normalization, evidence-backed enrichment, and canonical output gating |
| Repository baseline | 3D_Converters de694e4a7; XML_Compare_Utilities 8c22337f6; 3DV cfd604cb6 |

Decision requested

Approve the compatibility-gate architecture, canonical target contract, checkbox behaviour, evidence model, and phased implementation sequence before assigning coding agents.

This document is a concept and control specification. It does not authorize silent inference, data deletion, topology rewriting, or production selection without the stated gates.

# Document map

1. Executive decision and design principles

2. Current producer landscape and audit findings

3. Compatibility-mode user experience

4. Target architecture and processing stages

5. Source profiles, adapters and resolvers

6. Canonical intermediate contracts

7. PSI writer, validation and downstream proof

8. Enrichment and evidence policy

9. Failure taxonomy and production gates

10. Integration plan by converter

11. Implementation phases and minimum tests

12. Repository evidence baseline

13. Open decisions and approval checklist

# 1. Executive decision and design principles

Decision. Introduce one shared XML compatibility adapter, invoked only when the converter option Compatibility mode is selected. The adapter acts as a deterministic gate between heterogeneous upstream data and the canonical PSI-116 PipeStressExport serializer.

Core outcome: Every enabled XML-producing converter either emits one validated, traceable PSI-116 artifact or returns REVIEW_REQUIRED/BLOCKED with evidence. Compatibility mode is not permission to fabricate missing engineering data.

One canonical target. All compatible paths converge on the PSI-116 PipeStressExport contract, not converter-specific XML dialects.

One topology authority. The gate consumes the approved canonical topology and node plan; it does not infer a parallel graph in the serializer.

One writer. Canonical and sequential projectors feed a shared serializer. Writer-side numbering, mutable counters and implicit +10 allocation are prohibited.

Evidence before convenience. Every normalization or enrichment action records source, rule, confidence, before/after values and disposition.

No silent degradation. Unsupported geometry, ambiguous branch identity, missing required engineering values or unresolved shared-node semantics block production selection.

Deterministic output. Time, ordering, IDs and formatting are supplied or canonicalized; identical inputs and policies produce byte-identical XML and audit artifacts.

# 2. Current producer landscape and audit findings

The repositories currently expose multiple upstream source shapes and multiple direct paths to PSI-style XML. The compatibility gate must rationalize these paths without deleting the existing converters during migration.

| Upstream format | Current producer / converter | Current path to XML | Compatibility concern |
| --- | --- | --- | --- |
| ATT/RMSS managed hierarchy | rvmattr_to_xml; stagedjson_to_xml | Managed hierarchy -> PSI writer | Bare array/envelope variants, defaults, branch parsing and writer-owned numbering |
| inputxml-managed-stage/v1 | InputXML managed-stage builders | Staged hierarchy -> PSI writer | Topology-rich and basic profiles share an envelope but not evidence depth |
| rvm-stagedjson-export/v2 | 3DV browser scene export | Requires source-profile adapter | Scene-derived coordinates/units differ from ATT managed hierarchy |
| json-viewer-selection/v1 | 3DV Sel-E / Sel-N | Selection extraction then bridge | Selection scope, inherited attributes and non-route primitives |
| rvm-converter-stage/v1 | 3DV Conv JSON / SelJson | Custom InputXML bridge -> PSI XML | Custom Root/Branch/Node intermediate and support side-load semantics |
| REV text | rev_to_xml / rvmattr fallback | REV parser -> PSI writer | Coordinate scaling, topology merge tolerance and implicit defaults |
| Custom Root/Branch/Node XML | seljson_to_inputxml; inputxml_to_xml | Custom model -> PSI XML | Often mislabeled InputXML; endpoint and support vocabulary variants |
| CAESAR InputXML | inputxml_to_xml | InputXML bridge -> PSI XML | Dialect aliases, inherited fields and topology translation |

## 2.1 Confirmed implementation risks

The current enriched StagedJSON writer obtains the system time, formats it using locale rules, allocates node numbers internally and mutates source records with xmlNodeNum.

The current StagedJSON and SelJson converters implement separate route logic; SelJson already passes through a Custom InputXML bridge while StagedJSON uses a direct PSI path.

The repository contains a PSI116 XSD benchmark and a useful psi116_contract_check.py gate, but the XSD is not yet organized as a canonical versioned XML contract suite.

Current PSI contract checking proves namespace/shape and downstream-detectable bends, SIF/tees, reducers and restraints. It does not by itself prove source-to-output topology parity or historical node-number continuity.

Several converter options permit compatibility defaults or short-node dropping. Those options must become explicit resolver policies with audit evidence, not hidden writer behaviour.

# 3. Compatibility-mode user experience

Converter options
[ ] Compatibility mode

When clear:
  execute the current converter path unchanged during migration
  label the output LEGACY_PATH in the run manifest

When selected:
  source -> XmlCompatibilityGate.v1 -> canonical PSI XML
  production selection allowed only when gate status = PASS

## 3.1 Checkbox contract

Registry key: compatibilityMode, type checkbox, default false during characterization and shadow phases.

The checkbox must appear in every converter whose primary output is PipeStressExport XML: rvmattr_to_xml, rev_to_xml, stagedjson_to_xml, seljson_to_xml, inputxml_to_xml and any re-enabled json_to_xml path.

The selected state is recorded in the run manifest as requestedCompatibilityMode and effectiveCompatibilityMode.

The UI displays detected source profile, gate status, normalization count, enrichment count, unresolved blocker count and canonical output hash.

A blocked compatibility run may still export the audit package, but it may not expose the XML as production-selected output.

| Control point | Status | Required disposition |
| --- | --- | --- |
| Source profile recognized; all required contracts valid | PASS | Enable canonical XML download and downstream conversion |
| Non-critical evidence missing or an approved review item remains | REVIEW_REQUIRED | Export audit/preview only; require recorded approval before production |
| Topology conflict, unsupported critical data, schema failure or output parity failure | BLOCKED | Do not select XML; export blocker evidence |

# 4. Target architecture and processing stages

Upstream source
  -> source fingerprint and profile detection
  -> source-profile adapter
  -> PsiSourceModel.v1
  -> structural validation
  -> normalization plan
  -> approved topology + sequence + history/node plan
  -> optional evidence-backed enrichment
  -> PsiWriterOccurrencePlan.v1
  -> shared PipeStressExport serializer
  -> PSI116 XSD validation
  -> PSI semantic/downstream contract checks
  -> source-to-XML parity and selected-output manifest
  -> PASS / REVIEW_REQUIRED / BLOCKED

Fingerprint the original bytes and record repository/tool provenance.

Detect exactly one source profile. Multiple matching profiles are a blocker, not a priority-order fallback.

Parse into PsiSourceModel.v1 while preserving raw source fields and stable source aliases.

Validate source structure and required profile invariants before normalization.

Create an immutable normalization plan; do not mutate the parsed source in place.

Resolve branch identity, source ports, canonical nodes, component roles and attachments using existing topology authorities.

Apply optional enrichment only through explicit masters or configured policies with evidence.

Bind canonical nodes and component occurrences to the external engineering node plan.

Serialize the exact occurrence plan through one shared PSI writer.

Validate XSD shape, semantic ordering, downstream detectability and topology parity.

Publish XML, audit, unresolved CSV and manifest as one hash-linked bundle.

# 5. Source profiles, adapters and resolvers

## 5.1 Source-profile registry

| Profile ID | Recognition signals | Primary adapter | Canonicalization objective |
| --- | --- | --- | --- |
| att-managed-hierarchy/v1 | Bare array or hierarchy/objects envelope; branch -> children -> attributes; APOS/LPOS/POS | AttManagedHierarchyAdapter | Preserve source ports, branch ownership and raw attributes |
| inputxml-managed-stage/v1 | schema=inputxml-managed-stage/v1 | InputXmlManagedStageAdapter | Use explicit source node and delta evidence where available |
| rvm-browser-staged/v2 | schema=rvm-stagedjson-export/v2-no-hidden-support-replace | RvmBrowserStageAdapter | Convert metre/world coordinates under declared coordinate frame |
| json-viewer-selection/v1 | schema=json-viewer-selection/v1 | ViewerSelectionAdapter | Expand Sel-E/Sel-N selection scope without fabricating unselected context |
| rvm-converter-stage/v1 | schema=rvm-converter-stage/v1 | SelJsonAdapter | Preserve support candidates and selection trace |
| rev-text/v1 | NEW/END blocks and REV attributes | RevSourceAdapter | Extract hierarchy, ports and source identity |
| root-branch-node-xml/v1 | <Root><Branch><Node> | RootBranchNodeXmlAdapter | Map Node/Endpoint/Position and restraint vocabularies |
| caesar-inputxml-canonical-or-dialect | CAESARII XML_TYPE=Input | InputXmlCompatibilityAdapter | Consume the canonical InputXML bundle produced by the sibling gate |

## 5.2 Resolver catalogue

| Resolver | Inputs | Output | Blocking conditions |
| --- | --- | --- | --- |
| SourceEnvelopeResolver | Parsed source | Normalized branch/entity collection | Ambiguous root shape; mixed incompatible envelopes |
| UnitResolver | Source units and field units | Canonical mm, Pa, degC, kg basis | Unknown scale; conflicting unit declarations |
| CoordinateFrameResolver | Source basis, transform and datum | Registered position evidence | Unknown handedness/axis; non-rigid unresolved transform |
| BranchIdentityResolver | OWNER, branch path, source refs | Canonical mainLineKey and branch suffix | OWNER/path disagreement without approved alias |
| ComponentTypeResolver | TYPE, DTXR, native kind | Controlled PSI component class | Unknown critical component; conflicting semantics |
| PortEndpointResolver | APOS/LPOS/BPOS/HPOS/TPOS/POS | Role-labelled source ports | Missing required component endpoints; conflicting duplicate ports |
| SupportRestraintResolver | Support attributes and side-load rows | Attachment/restraint plan | Unknown support disposition; host ambiguity |
| EngineeringDataResolver | Enriched attributes, masters, source values | Dimensions, material, pressure/temperature | Conflicting authoritative values; unapproved inferred OD |
| NodePlanResolver | Canonical graph + history/allocation plan | Engineering node number bindings | Missing occurrence allocation; duplicate active number |
| WriterOccurrenceResolver | Component projection + node plan | Exact PSI Node occurrences | Shared-node semantics unresolved; reserved occurrence mismatch |

# 6. Canonical intermediate contracts

## 6.1 XmlCompatibilityRequest.v1

{
  "schema": "XmlCompatibilityRequest.v1",
  "converterId": "stagedjson_to_xml",
  "compatibilityMode": true,
  "sourceName": "model.json",
  "sourceBytesHash": "sha256:...",
  "evaluatedAt": "2026-07-19T14:00:00+04:00",
  "policies": {
    "sourceProfileRegistry": "PsiSourceProfiles.v1",
    "normalizationPolicy": "PsiCompatibilityNormalization.v1",
    "enrichmentPolicy": "PsiCompatibilityEnrichment.v1",
    "topologyPolicy": "LogicalPsiGraph.v1",
    "nodePlanPolicy": "PsiNodePlan.v1"
  }
}

## 6.2 PsiSourceModel.v1

{
  "schema": "PsiSourceModel.v1",
  "sourceProfileId": "att-managed-hierarchy/v1",
  "sourceHash": "sha256:...",
  "branches": [],
  "entities": [],
  "sourcePorts": [],
  "attachments": [],
  "rawEvidence": [],
  "diagnostics": []
}

## 6.3 XmlNormalizationPlan.v1

{
  "schema": "XmlNormalizationPlan.v1",
  "sourceHash": "sha256:...",
  "actions": [
    {
      "actionId": "NORM-0001",
      "target": "sourcePort:PORT-17",
      "ruleId": "UNIT_METRE_TO_MM",
      "before": {"x": 1.5, "unit": "m"},
      "after": {"x": 1500, "unit": "mm"},
      "authority": "DECLARED_SOURCE_UNITS",
      "confidence": 1.0,
      "disposition": "ACCEPTED"
    }
  ],
  "status": "PASS"
}

## 6.4 CanonicalXmlBundle.v1

{
  "schema": "CanonicalXmlBundle.v1",
  "sourceModelHash": "sha256:...",
  "topologyHash": "sha256:...",
  "sequencePlanHash": "sha256:...",
  "nodePlanHash": "sha256:...",
  "writerOccurrencePlanHash": "sha256:...",
  "xmlHash": "sha256:...",
  "xsdReport": {},
  "semanticReport": {},
  "topologyParityReport": {},
  "downstreamDryRunReport": {},
  "audit": {},
  "status": "PASS"
}

# 7. PSI writer, validation and downstream proof

## 7.1 Canonical schema authority

The existing PSI116.xsd benchmark should be copied into a versioned contract location, for example contracts/xml/psi116/v1/psi116.xsd, together with a source-provenance manifest. The benchmark file remains the upstream evidence source until an approved schema owner is established.

Preferred namespace spelling is recorded by policy; accepted legacy casing may be intake-compatible but canonical output uses one spelling.

Node child ordering follows the XSD and downstream parser contract.

Position is exactly three finite numbers in canonical distance units.

ComponentType, Endpoint, BendRadius, BendType, SIF and Restraint structures are checked structurally and semantically.

The serializer emits no unknown fields unless a separately approved extension profile exists.

## 7.2 Validation layers

| Layer | Proof | Failure disposition |
| --- | --- | --- |
| XML parse / namespace | Well-formed XML; exact root and namespace | BLOCKED |
| PSI116 XSD | Element ordering, types, cardinality and required structure | BLOCKED |
| PSI semantic rules | Node positivity, branch identity, occurrence coverage, dimensions and role constraints | BLOCKED or REVIEW_REQUIRED by rule |
| Downstream contract check | Bends, SIF/tees, reducers and restraints are detectable by XML-to-CII predicates | BLOCKED when source inventory requires them |
| Topology parity | Source/canonical graph and emitted XML agree on nodes, edges, junctions, attachments and boundaries | BLOCKED |
| CII dry run and reparse | Selected XML converts and reparses with required engineering and topology counts | BLOCKED |
| Determinism | Second run is byte-identical | BLOCKED |

# 8. Enrichment and evidence policy

Rule: Compatibility mode may enrich only when the target field is absent or explicitly unresolved and the configured enrichment source is authoritative for that field. It must never overwrite a conflicting authoritative source value silently.

| Data class | Allowed source order | Automatic action | Conflict action |
| --- | --- | --- | --- |
| Identity / branch ownership | Durable source ref -> approved alias -> topology evidence | Normalize spelling/path only | BLOCKED or REVIEW_REQUIRED |
| Coordinates | Explicit source port -> approved rigid transform -> historical retained position | Unit/frame normalization | BLOCKED |
| Outside diameter | Explicit OD -> piping-class master | No nominal-bore guess by default | REVIEW_REQUIRED/BLOCKED |
| Wall / corrosion / insulation | Explicit source -> approved class master -> configured compatibility default | Default only when policy explicitly allows | Audit and REVIEW_REQUIRED when engineering-critical |
| Pressure / temperature / density | Explicit source -> line list -> approved override | Carry forward only under declared branch semantics | BLOCKED for contradictory authoritative values |
| Support type and restraint | Explicit support function -> support master -> approved mapping rule | Map controlled kinds only | BLOCKED when host or function is ambiguous |
| Component weight | Explicit source -> component weight master | No geometry-derived estimate unless approved | REVIEW_REQUIRED |

# 9. Failure taxonomy and production gates

| Code | Meaning | Disposition |
| --- | --- | --- |
| XML_SOURCE_PROFILE_AMBIGUOUS | More than one source profile matches | BLOCKED |
| XML_SOURCE_PROFILE_UNSUPPORTED | No approved adapter exists | BLOCKED |
| XML_UNIT_FRAME_UNRESOLVED | Units/axis/handedness cannot be proved | BLOCKED |
| XML_BRANCH_IDENTITY_CONFLICT | OWNER and source-root authority disagree | REVIEW_REQUIRED or BLOCKED |
| XML_REQUIRED_PORT_MISSING | Component cannot be projected without required endpoint | BLOCKED |
| XML_UNAPPROVED_ENGINEERING_INFERENCE | A critical value would require an unapproved guess | BLOCKED |
| XML_NODE_PLAN_MISSING | Writer occurrence has no external number allocation | BLOCKED |
| XML_SHARED_NODE_SERIALIZATION_UNRESOLVED | Repeated/owning PSI node semantics are not proven | BLOCKED |
| XML_XSD_VALIDATION_FAILED | Canonical output fails PSI116 XSD | BLOCKED |
| XML_DOWNSTREAM_DETECTABILITY_FAILED | Source special component is not visible to XML-to-CII logic | BLOCKED |
| XML_TOPOLOGY_PARITY_FAILED | Canonical graph and emitted XML differ | BLOCKED |
| XML_NONDETERMINISTIC_OUTPUT | Same request produces different bytes | BLOCKED |

# 10. Integration plan by converter

| Converter | Compatibility adapter | Existing path retained? | Canonical output |
| --- | --- | --- | --- |
| rvmattr_to_xml | ATT/RVM source detector -> managed hierarchy adapter | Yes during shadow | PSI116 XML + audit bundle |
| rev_to_xml | REV profile adapter | Yes during shadow | PSI116 XML + source trace |
| stagedjson_to_xml | Managed-stage profile registry | Yes during shadow | Shared serializer output |
| seljson_to_xml | rvm-converter-stage/v1 adapter; reuse Custom Input model only as an adapter implementation | Yes, but no direct bypass when enforced | Shared serializer output + intermediate evidence |
| inputxml_to_xml | Consumes CanonicalInputXmlBundle.v1 from InputXML gate | Yes during shadow | PSI116 XML with InputXML trace |
| json_to_xml | Only re-enable after an explicit source profile and golden fixtures exist | Disabled until approved | PSI116 XML |

## 10.1 Registry field

defaults: {
  compatibilityMode: false,
  compatibilityPolicyId: "XmlCompatibilityPolicy.v1"
},
fields: [
  { key: "compatibilityMode", label: "Compatibility mode", type: "checkbox" },
  ...existingFields
]

# 11. Implementation phases and minimum tests

| Phase | Scope | Minimum tests | Exit gate |
| --- | --- | --- | --- |
| Phase 0 - Characterize | Capture current outputs, writer occurrences, source profiles and downstream counts. | Golden files for every active XML producer; record non-determinism and current fallbacks. | No production change. |
| Phase 1 - Contract suite | Create contracts/xml/psi116/v1, profile registry and request/audit schemas. | XSD fixture pass/fail; profile detection ambiguity tests; schema provenance hash test. | Contracts frozen as v1. |
| Phase 2 - Source adapters | Implement adapters to PsiSourceModel.v1. | One positive and two negative fixtures per profile; raw evidence preservation; no mutation. | All active upstream formats parse deterministically. |
| Phase 3 - Normalization/resolvers | Implement unit, branch, type, port and engineering resolvers. | Unit conversions, conflicting frames, owner disagreement, unknown type, OD conflict, support-host ambiguity. | No unapproved inference or silent loss. |
| Phase 4 - Shared occurrence plan | Generate exact writer occurrences using approved topology and node plan. | PIPE, ELBO, TEE, OLET, REDU, ATTA, boundary, shared node and reserved occurrence fixtures. | 100% occurrence coverage. |
| Phase 5 - Shared serializer | Replace compatibility path with a pure deterministic serializer. | No clock, locale, random IDs, mutation or number allocation; byte-identical rerun. | Serializer side effects = 0. |
| Phase 6 - Validation bundle | XSD, semantic rules, downstream detectability, topology parity and CII dry run. | Required special-component negative tests and source-to-output parity. | All blockers enforced. |
| Phase 7 - Shadow and enforce | Run compatibility output beside legacy output, calibrate, then enable production selection. | Benchmark parity; selected-output manifest; no silent fallback. | Approved release gate and rollback path. |

# Repository evidence baseline

The concept was framed against the following current default-branch baselines. File paths are evidence references, not ownership assignments.

| Repository / commit | Evidence path | Confirmed behaviour |
| --- | --- | --- |
| 3D_Converters de694e4a7 | tabs/stagedjson-to-enrichxml/sj-xml-writer.js | Current direct PSI writer, node allocation, timestamp and record mutation |
| 3D_Converters de694e4a7 | tabs/model-converters/converters/stagedjson-to-xml.js | Direct managed-hierarchy to PSI-style XML converter |
| 3D_Converters de694e4a7 | tabs/model-converters/converters/seljson-to-xml.js | SelJson -> Custom InputXML -> PSI XML bridge |
| 3D_Converters de694e4a7 | Benchmarks/XML to CII 2019/PSI116.xsd | Existing PSI-116 structural schema benchmark |
| 3D_Converters de694e4a7 | converters/scripts/psi116_contract_check.py | Namespace/order/downstream-detectability gate |
| 3D_Converters de694e4a7 | tabs/model-converters/converter-registry.js | Current converter options and source-specific defaults |
| 3DV cfd604cb6 | stage/export/JsonViewerSelectionExport.js | json-viewer-selection/v1 Sel-E/Sel-N contract |
| 3DV cfd604cb6 | stage/export/RvmConverterJsonExport.js | rvm-converter-stage/v1 SelJson producer |
| 3DV cfd604cb6 | tabs/RvmStagedJsonExportBridge.js | Browser scene-derived StagedJSON dialect |

# 13. Open decisions and approval checklist

| Decision | Recommended position | Approval evidence |
| --- | --- | --- |
| PSI schema location and ownership | Copy benchmark PSI116.xsd into contracts/xml/psi116/v1 with provenance; do not edit silently | Hash and owner approval |
| Namespace casing | Canonical writer uses one preferred spelling; intake may recognize known legacy spelling | Benchmark and downstream parser proof |
| Shared/repeated node occurrences | Remain BLOCKED until production XML-to-CII semantics are proven | Golden PSI/CII benchmark |
| Enrichment defaults | Off by default for critical engineering values; explicit policy IDs only | Engineering approval and negative tests |
| Legacy path retirement | Retire only after shadow parity and rollback rehearsal | Release report |

Approve the source-profile registry and canonical PSI target.

Approve Compatibility mode as a gated path with no production selection on REVIEW_REQUIRED/BLOCKED.

Approve use of the existing topology, branch identity and node-plan authorities.

Approve the versioned PSI contract-suite location and provenance policy.

Approve the phased implementation and minimum test gates.