CONCEPT DOCUMENT

# Historical Node Numbering and
Micro-Geometry Preprocessor

For the StagedJSON → PSI-116 XML → CII workflow

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Purpose Define a minimal, deterministic preprocessing and node-history architecture that becomes the sole engineering node-number authority before canonical or sequential PSI-116 XML is generated.

| Document status | Revision 3 - finalized three-level context and topology-index contract |
| --- | --- |
| Recommendation | Approve the target architecture; implement in staged shadow mode before enforcement |
| Primary decision | Make PsiNodePlan.v1 the sole emitted node-number authority and bind it to Pipe, Branch, Node and topology-index contexts |
| Registry model | Zone-global numbering with main-line-owned leases; GitHub merge is the transaction boundary |
| Prepared date | 19 July 2026 |
| Repository context | XML_Compare_Utilities and the StagedJSON → PSI writer workflow |
| Revision date | 19 July 2026 |

Review outcome requested
Confirm the authority model, the safe minimum scope, the shadow-to-enforced rollout, and the unresolved engineering policy decisions listed in Section 18.

# Document control

| Item | Definition |
| --- | --- |
| Audience | PSI/CII conversion developers, topology reviewers, piping engineers, and repository maintainers |
| Problem statement | Current node numbering is writer-driven and revision-unstable; nearby short geometry and historical reuse are not governed by a single auditable authority. |
| Concept boundary | Preprocessing, node identity, historical matching, number allocation, writer integration, registry governance, three-level Pipe/Branch/Node context, topology-index linkage, and review gates. |
| Excluded from this concept | Detailed UI mock-ups, final scoring calibration, automatic resolution of structural merges/splits, and the complete PSI-116 XSD/CII assurance program. |
| Normative intent | Architecture and contracts are proposed. Numeric thresholds remain policy defaults until benchmark calibration. |

# Contents

1. Executive summary

2. Decision request

3. Background and problem

4. Goals, non-goals and design principles

5. Proposed target architecture

6. Authority and contract model

7. Micro-geometry normalization

8. Project zone and main-line identity

9. Historical node matching

10. Node-range allocation

11. GitHub registry and transaction model

12. Writer integration and parity

13. Status and production gate model

14. Rollout modes and migration

15. Implementation sequence

16. Testing and acceptance criteria

17. Risks and mitigations

18. Open decisions for review

Appendix A. Contract skeletons

Appendix B. Audit event catalogue

Appendix C. Phase-wise implementation and minimum test addendum

Appendix D. Three-level PSI context and topology-index contract

# 1. Executive summary

The proposed capability introduces a deterministic node preprocessing layer before PSI-116 XML generation. It normalizes specifically permitted sub-6 mm geometry, reconciles current logical nodes with an approved zone-level historical registry, allocates new engineering node numbers, and produces an immutable node plan consumed by both canonical and sequential writers.

Core architectural rule Historical matching must not be added beside the existing writer allocation logic. PsiNodePlan.v1 must replace writer-side counters, +10 inference, component-level start-number derivation, and record mutation as the sole emitted engineering node-number authority.

The minimal safe architecture separates three identities:

Raw source ports — exact StagedJSON branch/component endpoint evidence.

Logical engineering nodes — normalized topology after permitted micro-component consumption and gap snapping.

Emitted writer nodes — exact PSI nodes, roles and numbers serialized by the writers.

Historical reuse is conservative. Exact identity and topology evidence take precedence; registered 3D proximity is supporting evidence only. Candidate matching is one-to-one and globally assigned within a zone/main-line scope. Ambiguity, structural split/merge, line rename and zone transfer are explicit review events rather than automatic guesses.

The authoritative registry is stored as reviewable JSON by project and zone. The browser or conversion app proposes a patch, but the registry becomes authoritative only after current-branch validation and merge. The Git commit is the transaction boundary.

Revision 3 finalizes the three-level metadata contract: PipeContext carries document-wide authority, BranchContext carries zone/main-line/history scope, NodeContext binds canonical, historical and writer-occurrence identities, and PsiTopologyIndex.v1 remains the non-duplicated edge, neighbour, junction, boundary and attachment authority. See Appendix D.

| Area | Concept position |
| --- | --- |
| Architecture | Approved direction: preprocess before writer; immutable node plan shared by all outputs. |
| Micro-geometry | Allowlist and topology-gated only; complete-link cluster diameter <= tolerance. |
| Number uniqueness | Zone-global; main lines own non-overlapping number-range leases. |
| Historical reuse | Identity/topology first, registered proximity last; global assignment and ambiguity gate. |
| Writer behaviour | Pure serialization; missing allocation is a hard failure. |
| Registry | GitHub JSON with zone snapshot hash and merge-time optimistic locking. |
| Rollout | Bootstrap review → shadow → enforced. |

# 2. Decision request

Reviewers are asked to approve the following architecture decisions:

1. PsiNodePlan.v1 becomes the sole authority for all emitted PSI/CII engineering node numbers in this workflow.

2. Source sequence intent is retained before normalization, while the writer sequence plan is rebuilt over the normalized logical graph.

3. Node-number uniqueness is project-zone global; main-line identity owns leases but is not part of the emitted-number uniqueness key.

4. Micro-components are never consumed by length alone. Eligibility is controlled by component type, topology, engineering compatibility and historical identity.

5. Historical reuse uses hard compatibility filters, a versioned score model, maximum-weight one-to-one assignment and an ambiguity/review gate.

6. GitHub stores reviewed registry state; merge-time validation against the current zone snapshot is the transaction boundary.

7. Production rollout begins with an approved-registry bootstrap and shadow comparison before writer enforcement.

Recommended approval Approve the target architecture and the phased implementation sequence. Do not approve direct enforcement of historical numbering until writer counters are removed and an approved historical registry has been bootstrapped.

8. Canonical and sequential branch projections must feed one shared PSI serializer that consumes exact writer occurrences from PsiNodePlan.v1.

9. Retirement is permitted only for declared FULL_LINE or FULL_ZONE source coverage; partial runs cannot retire unseen history.

# 3. Background and problem

## 3.1 Current operational need

Revisions of the same piping model should retain established engineering node numbers where the physical and topological identity remains sufficiently similar. At the same time, very short representation artefacts—such as a 3 mm gasket candidate requiring explicit review—or sub-6 mm endpoint gaps may need to resolve into a single logical node before XML generation.

The requested behaviour is:

Project zones may reuse the same numeric series independently.

Within one project zone, active node numbers are unique.

Branches such as /P101550/B1 and /P101550/B2 share one main-line history and range lease owned by /P101550.

A current logical node may reuse a historic number when identity, topology and nearby-candidate evidence meet a strict policy threshold.

Every collapse, reuse, allocation, retirement and review decision is auditable and reviewable.

## 3.2 Existing constraints

The current conversion estate contains multiple places that can derive or mutate node numbers. A historical preprocessor introduced without removing these authorities would be advisory only and could disagree with the actual writer output.

| Constraint | Consequence |
| --- | --- |
| Writer-side counters and +10 derivation | The writer remains the effective authority even when a preprocessor proposes numbers. |
| Component projection has variable cardinality | A component-level start number is insufficient; exact emitted nodes and roles must be planned. |
| Canonical/sequential ordering differs | Writer parity can pass content while numbering changes by branch order. |
| Proximity is not identity | Parallel lines, supports and repeated fittings can be geometrically close but unrelated. |
| GitHub is not a live database | Concurrent allocations require merge-time validation and zone serialization. |
| Historical topology evolves | Split, merge, rename and reactivation require lifecycle dispositions. |

# 4. Goals, non-goals and design principles

## 4.1 Goals

Produce one immutable, hashed node plan before XML generation.

Retain historical engineering numbers where continuity is evidenced and unambiguous.

Allocate new numbers without collisions within the project zone.

Normalize only explicitly permitted micro-geometry without losing source ancestry or engineering semantics.

Ensure canonical and sequential PSI writers emit identical node-number identity from the same plan.

Generate reviewable evidence and a deterministic registry patch.

Support bootstrap, shadow and enforced operating modes.

## 4.2 Non-goals for Version 1

Automatically resolve historical topology merges or splits without engineering review.

Automatically move history across project zones.

Treat unregistered spatial proximity as sufficient identity evidence.

Consume every component shorter than 6 mm.

Guarantee both permanent historical stability and strict physical-order monotonic numbering after arbitrary insertions.

Use the browser to write directly to the authoritative GitHub branch.

## 4.3 Design principles

| Principle | Interpretation |
| --- | --- |
| Single authority | Only the node plan assigns emitted engineering node numbers. |
| Fail closed | Missing allocation, conflicting history or unsafe collapse blocks output or requires review. |
| Evidence before geometry | Identity and topology outrank registered spatial similarity. |
| Immutable traceability | Every source port and consumed object remains traceable to the logical and emitted result. |
| Deterministic output | Input, policy and registry snapshot determine the same plan and hashes. |
| Reviewable evolution | Split, merge, rename, transfer and reactivation are explicit lifecycle events. |
| Transaction at merge | The authoritative registry changes only through validated repository merge. |

# 5. Proposed target architecture

StagedJSON parse + enrichment
        |
SourceInventory.v1
        |
SourceSequenceIntent.v1            (exact source order and references)
        |
MicroGeometryNormalization.v1      (shared topology authority; no numbers)
        |
LogicalPsiGraph.v1
        |
PsiSourceSequencePlan.v2           (sequence over logical graph)
        |
NodeHistoryMatchPlan.v1            (hard filters, candidates, global assignment)
        |
PsiNodeAllocationPlan.v1           (reuse, allocation, leases, lifecycle)
        |
PsiNodePlan.v1                     (logical nodes + exact writer occurrences)
        |
CanonicalBranchProjection.v1 ----\
                                     > SharedPsiSerializer(nodePlan, evaluatedAt)
SequentialBranchProjection.v1 ----/
        |
Exact occurrence/number parity + writer selection
        |
Registry patch + immutable run audit

## 5.1 Why sequence intent is retained twice

Micro-geometry normalization can change endpoint cardinality, adjacency and stationing. Therefore, a pre-collapse sequence plan cannot safely be the writer plan. The architecture retains the original sequence as evidence and creates a second plan over the logical graph:

| Artifact | Purpose |
| --- | --- |
| SourceSequenceIntent.v1 | Preserves exact source branch order, /B# suffix, component order, HREF/TREF/CREF and ancestry before topology changes. |
| PsiSourceSequencePlan.v2 | Defines the post-normalization sequence, stationing, branch identity and component-to-logical-node relationships consumed by writers. |

## 5.2 Minimal Version 1 boundary

Consume only allowlisted micro-components and snap only explicitly related endpoint gaps.

Run historical matching in shadow mode until approved benchmark calibration.

Require zone-global number uniqueness and immutable line leases.

Treat split, merge, line rename and zone transfer as REVIEW_REQUIRED.

Disable spatial scoring when coordinate registration is not valid.

Do not recycle retired node numbers.

LogicalPsiGraph.v1 is the sole normalized topology authority for this StagedJSON-to-PSI-to-CII workflow. Component-topology InputXML, SVG/parity projections, canonical PSI, sequential PSI, and downstream CII proof must consume this graph or its exact hash-linked projection; none may independently repeat micro-collapse or gap-snap decisions.

# 6. Authority and contract model

## 6.1 Identity layers

| Layer | Example identity | Authority |
| --- | --- | --- |
| Source port | $.hierarchy[2].children[4].attributes.LPOS | Source inventory |
| Logical node | LN-000147 | Micro-geometry normalizer |
| Historical identity | HN-93c78fbd51 | Approved zone registry |
| Engineering number | 530 | Node allocation plan |
| Writer node | WN-COMP-104-ARRIVE | PSI projection plan |

## 6.2 PsiNodePlan.v1 minimum content

{
  schema: "PsiNodePlan.v1",
  projectId, zoneId,
  sourceInventoryHash,
  normalizedLogicalGraphHash,
  sequencePlanHash,
  baseRegistrySnapshotHash,
  configHash,
  coordinateRegistrationHash,
  matcherPolicyId, allocatorPolicyId,

  logicalNodes: [],
  writerOccurrences: [],
  rawPortMappings: [],
  componentAllocations: [],
  reservedSlots: [],
  historyAssignments: [],

  validation: {
    status: "PASS | REVIEW_REQUIRED | BLOCKED",
    blockers: [],
    reviewItems: [],
    warnings: []
  },

  nodePlanHash
}

## 6.3 Writer contract

Canonical and sequential modes differ only in branch projection. Both projections feed one shared serializer, receive the exact same node-plan hash, and may serialize only plan-owned writer occurrences. The serializer must prohibit fallback allocation, mutation, clock access, locale-dependent formatting, randomness, and unordered iteration.

buildEnrichedXml({
  branchProjection,
  nodePlan,
  config,
  evaluatedAt
})

Hard errors:
  NODE_PLAN_MISSING
  NODE_PLAN_HASH_MISMATCH
  NODE_PLAN_OCCURRENCE_MISSING
  COMPONENT_ALLOCATION_MISSING
  UNPLANNED_WRITER_NODE
  NODE_NUMBER_MISMATCH
  DUPLICATE_ACTIVE_NODE_NUMBER
  WRITER_SIDE_ALLOCATION_DETECTED
  WRITER_NONDETERMINISM_DETECTED

## 6.4 Shared topology authority

Topology normalization is a shared upstream contract, not a node-history convenience. Historical matching consumes LogicalPsiGraph.v1 and is prohibited from changing connectivity, aliases, component dispositions, junction degree, support carrier ownership, or component survival.

# 7. Micro-geometry normalization

## 7.1 Two distinct operations

| Operation | Example | Result |
| --- | --- | --- |
| Consume micro-component | A - 3 mm AUTO_GENERATED_PIPE - B | The synthetic component remains in the ledger; A and B may resolve to one logical node under policy. |
| Snap micro-gap | Endpoint A … 4 mm … Endpoint B | Two related ports may resolve to one logical node; no source component is deleted. |

## 7.2 Eligibility policy

microComponentPolicy: {
  toleranceMm: 6,
  autoConsume: [
    "AUTO_GENERATED_PIPE",
    "SYNTHETIC_BRIDGE",
    "DUPLICATE_PLACEHOLDER"
  ],
  reviewRequired: ["GASKET", "WELD", "INSTRUMENT"],
  neverAutoConsume: [
    "FLANGE", "VALVE", "REDUCER", "ELBO", "TEE", "OLET",
    "EXPANSION_JOINT", "SUPPORT", "ANCHOR", "NOZZLE"
  ],
  unknownTypeDisposition: "REVIEW_REQUIRED"
}

Length is only a necessary geometric condition. Consumption also requires:

same project zone;

same effective main line or an explicit branch/reference relationship;

compatible port roles, bore and component semantics;

no change to an intentional junction degree;

no conflicting historical identities;

an explicit property/packet disposition.

## 7.3 Complete-link cluster rule

To prevent transitive over-collapse, a new port may join a logical-node cluster only when its original-coordinate distance to every existing member is at or below the configured tolerance.

A — 5 mm — B — 5 mm — C

A <-> B is eligible.
B <-> C is eligible.
A <-> C is 10 mm.

Result: the three ports cannot become one cluster under a 6 mm complete-link rule.

## 7.4 Representative coordinate

1. When all members resolve to the same historical identity, retain the approved historical registered coordinate.

2. When one member has history and the others do not, use the historical member coordinate.

3. When members have conflicting histories, block the cluster.

4. When no history exists, use a deterministic medoid selected from the original member coordinates.

## 7.5 Engineering evidence dispositions

| Evidence | Required disposition when consuming |
| --- | --- |
| Restraint/support packet | Reattach to an explicitly selected logical carrier/node and retain source ancestry. |
| SIF or stress discontinuity | Block unless a policy explicitly preserves equivalent semantics. |
| Weight | Retain as consumed-component evidence or transfer according to a component-specific rule. |
| Bore/material/insulation transition | Block automatic consumption when values differ materially. |
| HREF/TREF/CREF | Retain in the sequence and topology trace; unresolved targets remain blockers/review items. |

# 8. Project zone and main-line identity

## 8.1 Emitted-number uniqueness

Normative uniqueness key projectId + zoneId + nodeNumber. Main-line identity owns the lease but is not part of the uniqueness key.

The same node number may exist in different project zones, but two active nodes in the same zone cannot share a number unless they are aliases of the same logical/historical node.

## 8.2 Main-line identity decision

{
  sourceBranchName: "/P101550/B2",
  canonicalBranchName: "/P101550",
  branchSuffix: "/B2",
  effectiveMainLineKey: "/P101550",
  authority: "OWNER_CONFIRMED_BY_SOURCE_ROOT",
  status: "PASS"
}

The implementation must call the repository-owned canonicalBranchRoot() and resolveBranchIdentity() authority, or an extracted shared equivalent with the same contract. effectiveMainLineKey is the accepted canonicalBranchName. No second /B# stripping implementation is permitted; OWNER/source-root disagreement is retained as a review item or blocker.

| Authority outcome | Treatment |
| --- | --- |
| OWNER_CONFIRMED_BY_SOURCE_ROOT | Automatic acceptance. |
| SOURCE_ROOT_ONLY | Allowed only under configured policy; warning retained. |
| OWNER_ONLY | Review unless source branch evidence is absent by design. |
| OWNER_SOURCE_CONFLICT | Blocked or explicit engineering resolution. |
| HISTORICAL_LINE_ALIAS | Allowed only with an approved alias ledger entry. |
| MALFORMED_BRANCH_SUFFIX | Blocked from automatic history reuse. |

# 9. Historical node matching

## 9.1 Candidate scope and hard filters

Candidates are generated only within compatible registry scope:

same project and project zone;

same effective main line or an approved historical line alias;

compatible coordinate frame and valid registration when position is used;

compatible node role, component semantics and branch topology;

historical node not already fixed to an exact stable identity;

no prohibited split/merge or engineering conflict.

Hard conflict precedence A hard engineering conflict removes the candidate before scoring. A high similarity score cannot override incompatible topology, bore transition, carrier identity or conflicting historical ownership.

## 9.2 Identity authority tiers

Tier 1 - durable engineering identity
  persistent REF, GUID, stable database reference, approved equipment/support tag

Tier 2 - topology identity
  stable neighbours, junction role, CREF/HREF/TREF, carrier relationship

Tier 3 - revision-local aliases and supporting evidence
  sourceEntityId derived from source file/path, sourcePath, source order,
  registered coordinate and station

A source-path-derived sourceEntityId is an alias, not a permanent historical anchor. It cannot independently establish continuity unless the registry proves that the source-file and path identity domain is unchanged.

## 9.3 Proposed Version 1 evidence model

| Evidence | Initial weight | Notes |
| --- | --- | --- |
| Durable engineering identity / REF / approved tag | 20 | Tier 1 evidence. Path-derived source IDs do not qualify independently. |
| Topology-neighbour signature | 30 | Degree, adjacent kinds, branch relationships and local route structure. |
| Registered 3D position | 20 | Disabled without valid registration. |
| Branch station and sequence | 10 | Post-normalization station and relative order. |
| Node role and degree | 10 | Endpoint, route, junction, support anchor, etc. |
| Bore/component/support signature | 10 | Engineering compatibility evidence. |

These values are shadow-mode defaults, not final production constants. The policy must be versioned and calibrated against approved historical revisions.

## 9.4 Global one-to-one assignment

Per-node greedy claiming can produce order-dependent and globally inferior reuse. Within each connected candidate group, the matcher should calculate a maximum-weight one-to-one assignment after hard-conflict edges are removed.

Current A → Historic X = 95, Historic Y = 93
Current B → Historic X = 94, Historic Y = 60

Greedy A-first:  A→X, B unmatched
Global optimum: A→Y, B→X

Automatic reuse requires:

assignment score at or above the versioned threshold;

assignment confidence/margin above the ambiguity threshold;

no competing near-equivalent global assignment;

no hard conflict;

one current logical node and one historical node per accepted pair.

## 9.5 Lifecycle outcomes

| Outcome | V1 handling |
| --- | --- |
| HISTORY_CONTINUED | May be accepted automatically when evidence is strong and unambiguous. |
| HISTORY_REACTIVATED | Automatic only under strict identity and registration rules; otherwise review. |
| HISTORY_RETIRED | Proposed only for authoritative FULL_LINE or FULL_ZONE coverage; never from PARTIAL_LINE input. Authoritative only after registry merge. |
| HISTORY_SPLIT | REVIEW_REQUIRED. One child may be proposed to retain the historic number. |
| HISTORY_MERGE | REVIEW_REQUIRED. Explicit survivor and retirement decision required. |
| LINE_KEY_RENAMED | Requires an approved alias/migration record. |
| ZONE_TRANSFER | Requires explicit engineering approval; no automatic carry-over. |

## 9.6 Coordinate registration

NodeHistoryRegistration.v1
  source frame + registry frame
  units, axis convention, handedness
  sourceToRegistryTransform (4×4)
  registration authority
  anchor history node IDs
  maximum and RMS residual
  transform hash
  PASS | REVIEW_REQUIRED | BLOCKED

Raw source and registered comparison positions are both retained. Spatial scoring is disabled when the frame differs without a valid transform, anchors are insufficient, residual limits are exceeded, or scale/handedness is incompatible.

# 10. Node-range allocation

## 10.1 Lease model

Each main line owns one or more non-overlapping ranges within a project zone. A number belongs to the zone namespace and is allocated only to a logical/historical node owned by that line.

ZONE-A
  /P101550 leases: 500–690
  /P101551 leases: 700–790
  /P101550 overflow: 900–990

Node step: 10
Zone uniqueness: enforced
Retired-number recycling: disabled

## 10.2 Capacity and growth

Initial lease capacity is based on normalized logical-node count plus configurable reserve. When a line grows beyond its lease:

1. Reuse existing free slots already owned by the line, in ascending node-number order.

2. Extend into the immediately adjacent compliant free block when available.

3. Otherwise allocate the lowest available compliant block in the zone.

4. Never move, shrink, release, or renumber an existing lease automatically.

5. Block when the configured maximum node number is exhausted.

## 10.3 Insertion semantics

Recommended rule Historical stability takes precedence over physical-order monotonicity. A new physical node inserted between historical nodes 500 and 510 may receive the next available leased number, for example 530.

This must be an explicit engineering decision because strict monotonic physical order and indefinite historical stability cannot both be guaranteed after arbitrary insertions.

| Allocator policy item | Recommended V1 rule |
| --- | --- |
| Number step | 10 |
| Minimum / maximum | Required project configuration; no implicit guess. |
| Reserved numbers | Explicit list in zone policy. |
| Retired number reuse | Disabled. |
| Non-contiguous leases | Allowed if downstream PSI/CII consumers accept them. |
| Lease shrink/release | Not automatic in V1. |
| Abandoned blocks | Remain reserved until explicit registry maintenance. |
| Numbering origin | Required configuration used for step-alignment validation. |
| Reserved ranges | Explicit start/end/reason records; never eligible for allocation. |
| Free-slot order | Ascending within existing owned leases. |
| Overflow block order | Adjacent block first, otherwise lowest available compliant block. |

# 11. GitHub registry and transaction model

## 11.1 Repository layout

node-history/
  schemas/
    psi-node-zone-manifest.schema.json
    psi-node-zone-registry.schema.json
    psi-node-line-history.schema.json
    psi-node-preprocess-audit.schema.json

  projects/PROJECT-001/zones/ZONE-A/
    manifest.json
    pool.json
    lines/
      P101550.json
      P101551.json
    runs/
      RUN-20260719-8a71f923.json

## 11.2 Zone snapshot manifest

{
  schema: "PsiNodeZoneManifest.v1",
  projectId: "PROJECT-001",
  zoneId: "ZONE-A",
  revision: 12,
  baseRegistryCommit: "<git-sha>",
  poolHash: "sha256:...",
  lineHistoryHashes: {
    "/P101550": "sha256:...",
    "/P101551": "sha256:..."
  },
  policyHash: "sha256:...",
  schemaVersions: {
    manifest: 1,
    pool: 1,
    lineHistory: 1
  },
  snapshotHash: "sha256:..."
}

registrySnapshotHash = hash({
  poolHash,
  sortedLineHistoryHashes,
  policyHash,
  schemaVersions
})

## 11.3 Transaction flow

1. Load the current zone manifest, pool and affected line histories.

2. Run preprocessing against the base zone snapshot hash.

3. Produce proposed pool/line files, a new manifest and an immutable run audit.

4. Open a pull request containing the complete zone transaction.

5. At merge time, validate against the current target branch and recalculate the zone snapshot.

6. Reject or deterministically rebase a stale proposal; do not allow a stale-base override.

7. Merge atomically. The merge commit becomes the authoritative registry revision.

Required repository controls:

zone-level merge queue or lock;

current-target validation immediately before merge;

no overlapping leases or duplicate active numbers;

every reused number backed by accepted evidence;

every collapse backed by an audit disposition;

registry and run hashes reproduced in CI;

no direct browser write to the protected branch.

## 11.4 History ID generation

Existing history IDs remain immutable. New history IDs are deterministically proposed from transaction identity rather than coordinates or mutable topology fingerprints:

HN-<sha256(project | zone | baseSnapshotHash | runId | allocationOrdinal)[0:16]>

CI checks collision-free uniqueness. Once merged, the history ID is permanent even when position or topology changes.

# 12. Writer integration and parity

## 12.1 Shared serializer behaviour

CanonicalBranchProjection.v1 ─┐
                              ├─→ buildEnrichedXml({ branchProjection, nodePlan, config, evaluatedAt })
SequentialBranchProjection.v1 ┘

No writer-owned node counter.

No start-number plus offset inference.

No mutation of source records with writer-generated node numbers.

No fallback allocation when a plan entry is absent.

Every emitted node resolves to a plan entry and a component projection.

Canonical and sequential writers expose the same nodePlanHash in their output audit.

## 12.2 Required writer parity

| Parity dimension | Required result |
| --- | --- |
| Logical node identity | Exact equality. |
| Emitted node cardinality | Exact equality. |
| Engineering node numbers | Exact equality. |
| Component projection | Equivalent component-to-writer-node mapping. |
| Branch conditions | Exact or policy-governed equivalence. |
| Source ancestry | Every emitted node and component trace resolves to the same source evidence. |
| Writer sequence | May differ only where explicitly permitted by writer mode; numbering identity may not differ. |

Selection invariant A canonical/sequential numbering difference is a blocker, not a warning. Writer selection is prohibited when numberingEquivalent is false.

## 12.3 Shared logical-node serialization decision

Before enforcement, the PSI-116 and XML-to-CII contracts must prove whether two component endpoint occurrences that reference one logical engineering node are serialized as repeated NodeNumber occurrences or as one owning occurrence. Until approved benchmark and converter tests establish the rule, the condition is a production blocker: PSI_SHARED_NODE_SERIALIZATION_UNRESOLVED.

Required parity blockers:
  NODE_PLAN_HASH_MISMATCH
  NODE_PLAN_OCCURRENCE_MISSING
  NODE_NUMBER_MISMATCH
  DUPLICATE_ACTIVE_NODE_NUMBER
  UNPLANNED_WRITER_NODE
  WRITER_SIDE_ALLOCATION_DETECTED
  STALE_SEQUENCE_PLAN
  STALE_SOURCE_HASH
  STALE_TOPOLOGY_HASH

Required metrics:
  canonical node-plan coverage = 100%
  sequential node-plan coverage = 100%
  unplanned allocations = 0
  writer-side allocations = 0

# 13. Status and production gate model

| Status | Meaning | Writer effect |
| --- | --- | --- |
| PASS | No unresolved engineering or registry condition. | Writer may proceed if all other assurance gates pass. |
| REVIEW_REQUIRED | A controlled engineering decision is unresolved, such as split, merge, ambiguous history or line alias. | Shadow output may be generated; production selection is blocked unless an explicit approved override exists. |
| BLOCKED | Unsafe or internally inconsistent condition, such as conflicting history collapse, missing allocation or stale registry. | No production XML generation/selection. |

Typical classifications:

| Condition | Status |
| --- | --- |
| Unmatched new node with available lease capacity | PASS |
| Strong, unambiguous history continuation | PASS |
| Ambiguous historical candidates | REVIEW_REQUIRED |
| Historical split or merge | REVIEW_REQUIRED |
| Different historical identities proposed for one micro-cluster | BLOCKED |
| Coordinate frame incompatible and position is required for matching | BLOCKED |
| Stale base registry snapshot | BLOCKED |
| Writer missing an emitted-node mapping | BLOCKED |

# 14. Rollout modes and migration

| Mode | Purpose | Behaviour |
| --- | --- | --- |
| BOOTSTRAP_REVIEW | Create the first approved registry from an existing accepted PSI/CII revision. | Independent extraction and reconciliation; all identities and leases reviewed before merge. |
| HISTORY_DRY_RUN | Measure matching and allocation without controlling writer output. | Produces candidates, proposed reuse and registry patch; legacy output remains authoritative. |
| HISTORY_SHADOW | Writers consume a node plan in parallel with existing golden fixtures. | Parity and drift are monitored; no automatic registry merge. |
| HISTORY_ENFORCED | Node plan controls production output. | Missing/ambiguous/blocked plans prevent writer selection. |

## 14.1 Bootstrap strategy

Approved historical PSI/CII revision
  → independent node extraction
  → source/topology reconciliation
  → proposed zone registry and line leases
  → engineering review
  → approved bootstrap commit
  → shadow comparison against the next revision

Writer-side allocation should not be disabled until the bootstrap proves that the approved historical numbers can be reproduced from the node plan.

## 14.2 Source coverage and retirement authority

sourceCoverage: {
  scope: "FULL_ZONE | FULL_LINE | PARTIAL_LINE",
  includedMainLineKeys: [],
  excludedMainLineKeys: [],
  authoritativeForRetirement: false
}

FULL_ZONE may propose retirement for the declared zone. FULL_LINE may propose retirement only for included lines. PARTIAL_LINE may not propose retirement; absent nodes remain active and the audit records RETIREMENT_SUPPRESSED_PARTIAL_SCOPE.

# 15. Implementation sequence

| Phase | Deliverable | Exit criterion |
| --- | --- | --- |
| 1 | Contracts and current-allocation characterization | All numbering producers, serializer mutations, projection cardinality and 1885 allocations are captured by golden tests. |
| 2 | Pure writer-occurrence planner | Exact emitted/reserved occurrences are produced without assigning numbers; component projection fixtures pass. |
| 3 | External node-plan shared serializer | Shared serializer has no counter, +10 inference, source mutation, clock access or fallback; coverage is 100%. |
| 4 | Registry schemas and deterministic range allocator | Snapshot hashing, reserved ranges, lease ownership, collisions and stale-base rejection pass. |
| 5 | Exact and anchor-based history matching | Durable IDs and topology anchors produce order-independent one-to-one matches; ambiguities block reuse. |
| 6 | Controlled spatial/topology matching | Registration, score policy and mutation corpus meet approved false-reuse limits in shadow mode. |
| 7 | Shared micro-geometry normalization | Only policy-approved synthetic entities auto-consume; complete-link, topology and history-conflict tests pass. |
| 8 | Final sequence plan and downstream topology integration | All topology projections consume LogicalPsiGraph.v1 and exact source ancestry/hash parity is proven. |
| 9 | History-enforced production gate | Bootstrap registry is approved; canonical/sequential parity is exact; no REVIEW_REQUIRED/BLOCKED run can select production XML. |

# 16. Testing and acceptance criteria

## 16.1 Required fixtures

3 mm allowlisted AUTO_GENERATED_PIPE or SYNTHETIC_BRIDGE between compatible pipe ports;

5 mm endpoint gap between explicitly adjacent components;

A–5 mm–B–5 mm–C transitive-collapse prevention;

short valve/reducer/support that must not be consumed;

two nearby parallel lines in the same zone;

same numeric node series reused in two different zones;

duplicate historical candidates requiring global assignment;

historical split, merge, line rename and zone transfer review cases;

rotated/translated model with valid registration and excessive-residual failure;

concurrent range allocation proposals from the same registry snapshot;

canonical and sequential writer ordering divergence with exact node-number parity.

3 mm gasket remains REVIEW_REQUIRED and is not auto-consumed;

source-path/sourceEntityId change caused by array insertion does not independently break or establish history;

PARTIAL_LINE input suppresses retirement candidates;

deterministic free-slot and overflow-block allocation is independent of input map/array order;

shared logical-node PSI serialization is proven against the production XML-to-CII converter;

## 16.2 Acceptance gate

[ ] Every raw source port maps to exactly one logical node.

[ ] Every logical node maps to zero or more exact emitted writer nodes according to a component projection contract.

[ ] No writer assigns or infers a node number.

[ ] Every emitted node number is unique within the project zone.

[ ] Every number belongs to the owning main line lease or an approved shared-node exception.

[ ] No micro-cluster exceeds the configured maximum pairwise source-port distance.

[ ] No non-allowlisted component is automatically consumed.

[ ] No conflicting historical identities are silently merged.

[ ] Historical assignment is independent of source JSON array order.

[ ] Spatial evidence is disabled without valid registration.

[ ] Canonical and sequential outputs expose the same nodePlanHash and exact node-number identity.

[ ] A stale zone snapshot cannot merge.

[ ] The approved bootstrap revision is reproducible.

[ ] All artifacts and hashes are deterministic for identical inputs, policy and registry snapshot.

[ ] LogicalPsiGraph.v1 is consumed by every in-scope topology, SVG/InputXML, PSI and CII projection; no downstream stage repeats normalization.

[ ] Path-derived source IDs are treated as Tier 3 aliases and cannot independently establish historical continuity.

[ ] PARTIAL_LINE runs cannot retire unseen history.

[ ] Writer occurrences and component allocations cover 100% of serialized nodes; unplanned writer nodes are zero.

[ ] The approved PSI shared-node occurrence rule is implemented and regression-tested through XML-to-CII.

[ ] The serializer uses only supplied evaluatedAt and deterministic ordering; system clock, locale and randomness are absent.

# 17. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Unsafe micro-collapse changes engineering semantics | Type allowlist, hard topology/engineering filters, complete-link clusters and property dispositions. |
| Historic number assigned to the wrong repeated component | Stable identity tiers, topology evidence, global assignment and ambiguity review. |
| Writer silently bypasses the plan | Strict writer API, hard missing-allocation errors and exact parity gate. |
| Zone range collision under concurrent PRs | Zone snapshot manifest, merge queue/lock and current-target validation. |
| Registration creates false proximity | Versioned transform contract, anchor/residual thresholds and spatial disablement on failure. |
| Registry becomes difficult to maintain | Per-zone manifest, per-line files, immutable run files and explicit lifecycle actions. |
| Thresholds overfit one benchmark | Shadow mode, multiple approved revisions, policy versioning and benchmark calibration. |
| Historical stability conflicts with sequence order | Explicit policy: historical stability outranks monotonic numbering in V1. |

# 18. Open decisions for review

| Decision | Recommended default | Reviewer response |
| --- | --- | --- |
| Zone definition and source authority | Explicit project configuration; no inference from branch name alone. | Approve / revise |
| Main-line authority when OWNER and source root disagree | REVIEW_REQUIRED or BLOCKED. | Approve / revise |
| Micro-component allowlist | Only known synthetic/auto-generated placeholders auto-consume. GASKET is REVIEW_REQUIRED in V1. | Approve / revise |
| Gap snapping across different main lines | Prohibited without explicit reference/approved shared-node relationship. | Approve / revise |
| Cluster representative coordinate | Historical coordinate, otherwise deterministic medoid. | Approve / revise |
| Historical reuse threshold and ambiguity gap | 90 and 8 as shadow defaults only. | Approve for shadow / propose values |
| Assignment algorithm | Maximum-weight one-to-one per connected candidate group. | Approve / revise |
| Numbering order policy | Historical stability over physical-order monotonicity. | Approve / revise |
| Retired-number reuse | Disabled. | Approve / revise |
| Non-contiguous line leases | Allowed subject to downstream consumer proof. | Approve / revise |
| Split/merge automation | Review only in V1. | Approve / revise |
| GitHub transaction control | Zone merge queue/lock with no stale-base override. | Approve / revise |
| Shared logical-node PSI serialization | Approve repeated-vs-owning occurrence semantics only after PSI-116 and production XML-to-CII benchmark proof. | Approve / revise |
| Retirement coverage authority | FULL_ZONE/FULL_LINE only; PARTIAL_LINE cannot retire. | Approve / revise |
| In-scope downstream topology projections | LogicalPsiGraph.v1 must govern component topology, SVG/parity, PSI and CII projections in this workflow. | Approve / revise |

Review recommendation Approve the architecture with the explicit condition that historical matching remains shadow-only until the writer authority migration and approved-registry bootstrap are complete.

# Appendix A. Contract skeletons

## A.1 MicroGeometryNormalization.v1

{
  schema: "MicroGeometryNormalization.v1",
  sourceInventoryHash,
  policyId,
  logicalNodes: [],
  logicalEdges: [],
  consumedComponents: [],
  snappedGaps: [],
  rawPortAliases: [],
  blockedCandidates: [],
  reviewItems: [],
  logicalGraphHash
}

## A.2 NodeHistoryMatchPlan.v1

{
  schema: "NodeHistoryMatchPlan.v1",
  matcherPolicyId,
  scoreModelVersion,
  registrationHash,
  candidates: [
    { currentLogicalNodeId, historyNodeId, score, reasons, hardConflicts }
  ],
  assignment: [
    { currentLogicalNodeId, historyNodeId, score, margin, disposition }
  ],
  ambiguities: [],
  lifecycleEvents: [],
  status
}

## A.3 PsiNodeAllocationPlan.v1

{
  schema: "PsiNodeAllocationPlan.v1",
  allocatorPolicyId,
  baseRegistrySnapshotHash,
  zoneId,
  reused: [],
  allocated: [],
  retired: [],
  reactivated: [],
  leaseChanges: [],
  collisions: [],
  proposedRegistrySnapshotHash,
  status
}

## A.4 Writer decision evidence

{
  requestedMode: "sequential",
  effectiveMode: "sequential",
  nodePlanHash: "sha256:...",
  canonicalNodePlanHash: "sha256:...",
  sequentialNodePlanHash: "sha256:...",
  numberingEquivalent: true,
  blockers: [],
  warnings: [],
  status: "PASS"
}

## A.5 PsiNodePreprocessResult.v1

preprocessPsiNodes({
  normalizedLogicalGraph,
  finalSequencePlan,
  previousRegistrySnapshot,
  config,
  sourceHash,
  topologyHash,
  sequencePlanHash,
  registrySnapshotHash,
  evaluatedAt,
  sourceCoverage
})

returns {
  schema: "PsiNodePreprocessResult.v1",
  chain: {
    sourceHash,
    topologyHash,
    sequencePlanHash,
    baseRegistrySnapshotHash,
    configHash
  },
  nodePlan,
  historyMatchResult,
  allocationResult,
  registryPatch,
  audit,
  validation: {
    status: "PASS | REVIEW_REQUIRED | BLOCKED",
    blockers: [],
    reviewItems: [],
    warnings: []
  }
}

## A.6 SourceCoverage.v1

{
  schema: "SourceCoverage.v1",
  scope: "FULL_ZONE | FULL_LINE | PARTIAL_LINE",
  includedMainLineKeys: [],
  excludedMainLineKeys: [],
  authoritativeForRetirement: false,
  coverageHash: "sha256:..."
}

# Appendix B. Audit event catalogue

| Event | Meaning |
| --- | --- |
| MICRO_COMPONENT_CONSUMED | An allowlisted short component was collapsed under policy. |
| MICRO_GAP_SNAPPED | Two source ports were aliased into one logical node. |
| MICRO_COLLAPSE_BLOCKED | A candidate collapse failed a hard condition. |
| HISTORY_CONTINUED | A current logical node retained an active historical identity. |
| HISTORY_REACTIVATED | A retired historical identity returned under approved evidence. |
| HISTORY_SPLIT_REVIEW_REQUIRED | One historical node corresponds to multiple current nodes. |
| HISTORY_MERGE_REVIEW_REQUIRED | Multiple historical nodes correspond to one current node. |
| HISTORY_RETIRED | An active historical node is absent from the current accepted model. |
| LINE_KEY_RENAMED | An approved main-line alias moved history to a new key. |
| ZONE_TRANSFER_REVIEW_REQUIRED | A historical identity appears in another project zone. |
| NODE_NUMBER_REUSED | An accepted history assignment reused its engineering number. |
| NODE_NUMBER_ALLOCATED | A new historical identity received a free leased number. |
| LEASE_EXTENDED | A main line received additional zone capacity. |
| REGISTRY_STALE_BASE | The proposed transaction no longer matches the current zone snapshot. |
| WRITER_PLAN_MISMATCH | A writer output did not correspond exactly to the approved node plan. |
| RETIREMENT_SUPPRESSED_PARTIAL_SCOPE | A partial source scope omitted a historical node; retirement was prohibited. |
| SOURCE_ID_ALIAS_ONLY | A path-derived sourceEntityId/sourcePath contributed Tier 3 evidence only. |
| UNPLANNED_WRITER_NODE | The serializer attempted to emit a node occurrence absent from PsiNodePlan.v1. |
| SHARED_NODE_SERIALIZATION_BLOCKED | Repeated-versus-owning PSI occurrence semantics were not yet approved. |
| WRITER_NONDETERMINISM_DETECTED | Equivalent inputs produced different serialized output or hash evidence. |

# Appendix C. Phase-wise implementation and minimum test addendum

This addendum converts the concept into controlled implementation phases. Each phase has a deliberately small minimum test gate. Additional repository regression suites may be required, but no phase may exit without the tests listed here.

| Phase | Objective | Operating mode |
| --- | --- | --- |
| 0 | Characterize and freeze current behaviour | No production change |
| 1 | Define contracts and occurrence planning | No numbering authority change |
| 2 | Make the shared serializer a strict plan consumer | Compatibility mode only |
| 3 | Create registry and deterministic allocator | Offline/shadow |
| 4 | Add exact and topology-anchor history matching | Shadow |
| 5 | Add registered spatial scoring | Shadow and benchmark-gated |
| 6 | Add shared micro-geometry normalization | Audit-only, then shadow |
| 7 | Integrate final sequence and downstream projections | Full parity shadow |
| 8 | Bootstrap and enforce production gate | Controlled production |

## C.1 Phase 0 - Current allocation characterization

### Scope

Inventory every node-number producer, +10 offset, record mutation and serializer timestamp source.

Capture approved benchmark allocations, especially the 1885 fixture and canonical/sequential ordering divergence.

### Minimum tests

Golden snapshot: current canonical XML node occurrences and numbers.

Golden snapshot: current sequential XML node occurrences and numbers.

Static/source test proving every known counter, offset and mutation location is inventoried.

Determinism baseline demonstrating the current clock-dependent difference, where applicable.

### Exit gate

Inventory is signed off; golden outputs are reproducible and checked into tests. No production behaviour changes.

## C.2 Phase 1 - Contracts and writer-occurrence planner

### Scope

Define LogicalPsiGraph.v1, PsiNodePlan.v1, writerOccurrences, componentAllocations, SourceCoverage.v1 and hash-chain schemas.

Extract component projection cardinality into a pure occurrence planner without assigning numbers.

### Minimum tests

Schema validation for complete and intentionally incomplete plans.

Component fixtures for PIPE/generic boundary, ELBO, TEE, REDU, support/rigid and reserved-slot behaviour.

Stable occurrence IDs and ordering under repeated execution.

Missing component projection produces COMPONENT_ALLOCATION_MISSING.

### Exit gate

Every current serializer node occurrence is described by the occurrence planner with no engineering number assigned.

## C.3 Phase 2 - External node-plan shared serializer

### Scope

Route canonical and sequential branch projections into one shared serializer.

Remove counters, start-plus-offset inference, source mutation, clock access and fallback allocation in strict mode.

### Minimum tests

Strict serializer rejects a missing writer occurrence.

Strict serializer rejects an unplanned node and node-plan hash mismatch.

Canonical and sequential projections achieve 100% node-plan coverage and identical engineering numbers.

Byte-identical output for identical branch projection, node plan, config and evaluatedAt.

Static test: no new Date(), locale formatter, random ID, nodeCounter or xmlNodeNum mutation in the strict serializer path.

### Exit gate

Strict mode has zero writer-side allocations and exact canonical/sequential numbering parity. Compatibility mode remains isolated.

## C.4 Phase 3 - Registry and deterministic allocator

### Scope

Implement zone manifest, line history, leases, reserved ranges, lifecycle records and complete snapshot hashing.

Implement deterministic free-slot and overflow-block selection.

### Minimum tests

Zone-wide duplicate active node number is rejected.

Number outside lease, reserved range, min/max or step alignment is rejected.

Existing owned free slots are selected in ascending order.

Adjacent free block is selected before the lowest non-adjacent block.

Same base snapshot concurrent proposals collide and stale proposal is rejected at current-target validation.

Equivalent unordered JSON/maps produce the same proposed snapshot hash.

### Exit gate

Allocator and registry patch are deterministic, collision-free and merge-time stale-base safe.

## C.5 Phase 4 - Exact and topology-anchor history matching

### Scope

Match durable engineering identities and confirmed topology anchors only.

Treat sourceEntityId/sourcePath as Tier 3 aliases; enforce global one-to-one assignment and lifecycle review states.

### Minimum tests

Exact persistent REF/GUID/tag continuation reuses the approved history number.

Array insertion/path change does not independently create or break history continuity.

Competing current nodes for one historic node produce one-to-one assignment or REVIEW_REQUIRED.

Input array order does not change assignment.

Historical split and merge are REVIEW_REQUIRED, not auto-resolved.

PARTIAL_LINE coverage suppresses retirement; FULL_LINE retires only within the included line.

### Exit gate

Exact/anchor matching is order-independent and produces no unsupported automatic reuse or retirement.

## C.6 Phase 5 - Registered spatial and scored matching

### Scope

Add rigid registration evidence, versioned scoring, ambiguity margin and benchmark calibration.

Keep proximity as supporting evidence only.

### Minimum tests

Translated/rotated approved revision matches after valid registration.

Insufficient anchors, mirror/scale conflict or excessive residual disables spatial scoring.

Two nearby parallel lines do not cross-match.

Score threshold and gap boundaries produce PASS versus REVIEW_REQUIRED exactly.

Mutation corpus records false-reuse and false-new rates for engineering approval.

### Exit gate

Policy version and benchmark results are approved for shadow use; no production enforcement yet.

## C.7 Phase 6 - Shared micro-geometry normalization

### Scope

Implement policy-gated synthetic micro-component consumption and explicit micro-gap snapping in the shared topology stage.

Retain aliases, engineering dispositions, complete-link cluster evidence and history conflicts.

### Minimum tests

Allowlisted 3 mm synthetic placeholder auto-consumes with complete audit.

3 mm gasket is REVIEW_REQUIRED; short flange/valve/reducer/tee/support never auto-consume.

A-5 mm-B-5 mm-C cannot become one cluster when A-C exceeds tolerance.

Different historical identities block collapse.

Unrelated nearby endpoints and different carriers/main lines do not snap.

Logical graph, SVG/topology projection and PSI source sequence consume the same normalization hash.

### Exit gate

No normalization decision is PSI-only; all in-scope downstream projections agree on logical topology and ancestry.

## C.8 Phase 7 - Final sequence and end-to-end parity

### Scope

Build the final sequence plan over LogicalPsiGraph.v1 and connect all downstream topology projections.

Prove shared-node PSI occurrence semantics through the production XML-to-CII converter.

### Minimum tests

Sequence-plan source/topology hashes reject stale source or stale normalization.

Canonical and sequential modes serialize exact node numbers and component allocations.

Repeated-versus-owning shared logical-node occurrence fixture passes PSI parse and production XML-to-CII conversion.

Independent CII reparse preserves node/component topology for canonical and sequential selections.

1885 benchmark reproduces approved allocation and selected-output CII proof.

### Exit gate

PSI_SHARED_NODE_SERIALIZATION_UNRESOLVED is closed and full selected-output parity passes.

## C.9 Phase 8 - Bootstrap and production enforcement

### Scope

Bootstrap the authoritative registry from an approved historical model, run at least one revision in shadow, then enable HISTORY_ENFORCED.

Connect the GitHub merge transaction and production writer decision gate.

### Minimum tests

Approved bootstrap revision reproduces every in-scope historic node number.

Registry PR validates against current target branch and merges atomically.

REVIEW_REQUIRED or BLOCKED preprocessing cannot select production XML.

No silent fallback from requested sequential to canonical mode.

Canonical and sequential selected outputs expose the same nodePlanHash and pass downstream assurance.

Rollback to the last approved registry snapshot is documented and tested.

### Exit gate

Engineering owner approves enforcement; production selection is impossible without PASS node plan, current registry snapshot and complete downstream proof.

## C.10 Minimum CI suite by enforcement state

| State | Minimum required CI |
| --- | --- |
| Characterization/contract phases | Schema + occurrence planner + golden allocation snapshots |
| Shadow matching phases | All above + exact/global assignment + coverage + registration benchmark tests |
| Micro-normalization shadow | All above + policy allow/block + complete-link + cross-projection topology hash tests |
| History enforced | All above + shared serializer strict tests + registry merge gate + selected XML-to-CII end-to-end proof |

# Appendix D. Three-level PSI context and topology-index contract

This appendix is normative for the concept. It does not replace the architecture in Sections 5-12; it finalizes how that architecture is represented at Pipe, Branch and Node level and how it links to the existing source-port, canonical-node, canonical-edge, junction, boundary, support-attachment and PSI endpoint concepts.

## D.1 Revision decision

The existing concept requires revision because the three-level block structure changes the contract surface consumed by the writer, validator, registry and audit tooling. A separate document would create two competing architecture baselines. Appendix D therefore extends Revision 3 of this concept and is authoritative where earlier examples are less specific.

PipeContext owns document-wide hashes, policies, coordinate-frame identity and registry references.

BranchContext owns zone, canonical main-line identity, branch traversal identity, coverage and lease reference.

NodeContext binds canonical topology identity, historical identity, engineering number and PSI writer occurrence.

PsiTopologyIndex.v1 owns edges, neighbours, junctions, boundaries, attachments and sequence occurrences; Node blocks only reference these objects.

## D.2 Three-level impact model

| Level | Authoritative impact | Failure scope |
| --- | --- | --- |
| Pipe | Source revision, coordinate frame, topology/sequence/node-plan hashes, policy versions, writer decision and registry snapshots. | Invalidates the complete generated artifact. |
| Branch | Zone ownership, canonical main line, /B# traversal, coverage, lease ownership, head/tail references and connected component. | Blocks the affected branch family or main line. |
| Node | Canonical identity, history continuity, engineering number, PSI occurrence, position authority, topology/attachment references and normalization evidence. | Blocks the node occurrence and normally writer selection. |

The authority chain is:

source entity / source port
  -> normalization decision
  -> canonical node / edge / junction / boundary
  -> historyNodeId
  -> engineering node number
  -> writer occurrence
  -> PSI XML / InputXML / CII projection

## D.3 Transport profiles and namespace rule

The default production profile remains strict PSI-116. History and topology context are stored in deterministic sidecars referenced by hashes. An inline audit profile may use a foreign namespace only after XSD and XML-to-CII compatibility are proven.

| Profile | XML content | Use |
| --- | --- | --- |
| PSI116_STRICT | Only schema-approved PSI fields. Context is in sidecars and manifest hashes. | Production default. |
| PSI116_AUDIT_EXTENDED | Adds hx:* context blocks under a dedicated namespace. | Optional review/debug profile after compatibility proof. |

xmlns:hx="urn:xml-compare:psi-history:v1"

No hx:* element is permitted in production merely because the browser parser tolerates it. The authoritative XSD profile and the production XML-to-CII converter must both pass.

## D.4 Pipe-level contract

PipeContext carries values inherited by every Branch and Node. Zone-specific values are referenced as a collection because one model may contain multiple zones.

| Field | Requirement |
| --- | --- |
| SchemaVersion | Version of the context contract. |
| ProjectId / ModelId / ModelRevisionId | Registry namespace and revision identity. |
| SourceSchema / SourceHash | Exact upstream artifact identity. |
| CoordinateFrameId / units / axes / handedness | Geometry interpretation and registration compatibility. |
| TopologyHash | Canonical connectivity authority. |
| SequencePlanHash | Final traversal authority. |
| NodePlanHash | Sole emitted engineering-number authority. |
| NormalizationPolicyId / HistoryPolicyId / NumberingPolicyId | Reproducibility and policy versioning. |
| RequestedWriterMode / EffectiveWriterMode / WriterDecisionRef | Writer selection and fallback evidence. |
| EvaluatedAt | Externally supplied deterministic timestamp. |
| ZoneRegistryRef[] | Zone snapshot hashes used by the allocation plan. |
| TopologyIndexRef | Hash-bound sidecar containing topology and adjacency indexes. |

<hx:PipeContext>
  <hx:SchemaVersion>1</hx:SchemaVersion>
  <hx:ProjectId>PROJECT-1885</hx:ProjectId>
  <hx:ModelId>GH-TYP-04-STEAM-MDF</hx:ModelId>
  <hx:ModelRevisionId>REV-2026-07-19</hx:ModelRevisionId>
  <hx:SourceSchema>StagedJSON</hx:SourceSchema>
  <hx:SourceHash>sha256:...</hx:SourceHash>
  <hx:CoordinateFrameId>AVEVA-SITE-GRID-01</hx:CoordinateFrameId>
  <hx:TopologyHash>sha256:...</hx:TopologyHash>
  <hx:SequencePlanHash>sha256:...</hx:SequencePlanHash>
  <hx:NodePlanHash>sha256:...</hx:NodePlanHash>
  <hx:ZoneRegistryRef zoneId="ZONE-A" snapshotHash="sha256:..."/>
  <hx:TopologyIndexRef href="PROJECT-1885-topology-index.json" hash="sha256:..."/>
</hx:PipeContext>

## D.5 Branch-level contract

BranchContext separates the exact source branch from the canonical main-line identity and the /B# traversal. The canonical main-line key must come from the existing branch-identity authority rather than a new suffix parser.

| Field | Requirement |
| --- | --- |
| BranchHistoryId | Permanent branch-history identity; survives approved renames. |
| SourceBranchName | Exact source value. |
| CanonicalBranchName | Existing canonical branch identity result. |
| BranchSuffix | Traversal suffix such as /B1. |
| MainLineKey | Equal to the effective canonical branch name. |
| BranchIdentityAuthority / status | Explains owner/source agreement, alias, conflict or malformed identity. |
| ZoneId | Required zone scope; one branch projection belongs to one zone in V1. |
| NodeLeaseRef | Reference to the zone registry lease owned by the canonical main line. |
| SequencePathId / SequenceOrder | Final post-normalization traversal identity. |
| SourceCoverage / AuthoritativeForRetirement | Controls whether missing history may be retired. |
| HeadReference / TailReference | Exact source references. |
| HeadBoundaryRef / TailBoundaryRef | Canonical boundary linkage. |
| ConnectedComponentId | Canonical connected-component ownership. |

<hx:BranchContext>
  <hx:BranchHistoryId>BH-7f38a1</hx:BranchHistoryId>
  <hx:SourceBranchName>/ASIM-1885-8&quot;-S8810103-91261M7-HC/B1</hx:SourceBranchName>
  <hx:CanonicalBranchName>/ASIM-1885-8&quot;-S8810103-91261M7-HC</hx:CanonicalBranchName>
  <hx:BranchSuffix>/B1</hx:BranchSuffix>
  <hx:MainLineKey>/ASIM-1885-8&quot;-S8810103-91261M7-HC</hx:MainLineKey>
  <hx:BranchIdentityAuthority>OWNER_CONFIRMED_BY_SOURCE_ROOT</hx:BranchIdentityAuthority>
  <hx:ZoneId>ZONE-A</hx:ZoneId>
  <hx:NodeLeaseRef>LEASE-ZONE-A-LINE-044</hx:NodeLeaseRef>
  <hx:SequencePathId>SEQ-BH-7f38a1-B1</hx:SequencePathId>
  <hx:SourceCoverage>FULL_LINE</hx:SourceCoverage>
  <hx:AuthoritativeForRetirement>true</hx:AuthoritativeForRetirement>
</hx:BranchContext>

A source branch crossing zones must be split into zone-scoped branch projections or blocked as CROSS_ZONE_BRANCH_UNRESOLVED. Individual Node blocks must not silently override BranchContext.ZoneId.

## D.6 Node-level contract

NodeContext does not replace the PSI Node block. It binds the PSI occurrence to canonical topology, history and allocation evidence. NodeNumber remains the emitted engineering number.

| Field | Requirement |
| --- | --- |
| NodePlanEntryId | Stable entry in PsiNodePlan.v1. |
| WriterOccurrenceId | Exact serializer occurrence; prevents start-number or +10 inference. |
| CanonicalNodeId | Canonical connectivity identity. |
| HistoryNodeId | Permanent cross-revision identity. |
| HistoryStatus / HistoryMatchRef | Continued, new, reactivated or review lifecycle and evidence reference. |
| ZoneId / NumberOwnerMainLineKey | Allocation scope and lease ownership. |
| NodeRole | ROUTE_ENDPOINT, ROUTE_INLINE, JUNCTION, EXTERNAL_BOUNDARY, SUPPORT_ATTACHMENT, POINT_FEATURE or GEOMETRY_CONTROL_POINT. |
| OccurrenceRole | ARRIVE, LEAVE, JUNCTION, BRANCH, ATTACHMENT, BOUNDARY or CONTROL_POINT. |
| TopologyDegree | Derived canonical degree; zero is valid for deferred attachment/point occurrence. |
| SourceAncestryRef / SourceEntityRef / SourcePortRef | Hash-bound upstream lineage. |
| TopologyNodeRef / AdjacencyRef | References canonical topology and derived adjacency index. |
| SequenceOccurrenceRef / SequenceIndex | Path-specific previous/next context. |
| PositionAuthority / CoordinateFrameId | Explains source, canonical cluster, registered or historical coordinate authority. |
| NormalizationActionRef | Approved snap/consume/retain/block evidence. |
| AttachmentRef / JunctionRef / BoundaryRef | Role-specific topology object linkage. |

<hx:NodeContext>
  <hx:NodePlanEntryId>NPE-0001560</hx:NodePlanEntryId>
  <hx:WriterOccurrenceId>WNO-SE51345-SUPPORT</hx:WriterOccurrenceId>
  <hx:CanonicalNodeId>N-02731</hx:CanonicalNodeId>
  <hx:HistoryNodeId>HN-93c78fbd51</hx:HistoryNodeId>
  <hx:HistoryStatus>HISTORY_CONTINUED</hx:HistoryStatus>
  <hx:ZoneId>ZONE-A</hx:ZoneId>
  <hx:NodeRole>SUPPORT_ATTACHMENT</hx:NodeRole>
  <hx:OccurrenceRole>ATTACHMENT</hx:OccurrenceRole>
  <hx:SourceAncestryRef>SAR-51345</hx:SourceAncestryRef>
  <hx:AdjacencyRef>ADJ-N-02731</hx:AdjacencyRef>
  <hx:SequenceOccurrenceRef>SEQO-001560</hx:SequenceOccurrenceRef>
  <hx:PositionAuthority>SOURCE_POS</hx:PositionAuthority>
  <hx:AttachmentRef>ATT-PS-12231</hx:AttachmentRef>
</hx:NodeContext>

## D.7 Role-specific node additions

| Node role | Required additional reference |
| --- | --- |
| Route endpoint / inline | Incident canonical edge IDs and source-port endpoint bindings in the topology index. |
| Junction | JunctionRef with role-labelled RUN_IN, RUN_OUT and BRANCH/OLET incidence. |
| External boundary | BoundaryRef with CREF/HREF/TREF source evidence and resolution status. |
| Support attachment | AttachmentRef with carrier edge/node, station, support history and disposition. |
| Point feature | PointFeatureRef and retained engineering-property disposition. |
| Geometry control point | GeometryFeatureRef; explicitly not an engineering connectivity node unless promoted by topology policy. |

### D.7.1 Support attachment structure

<hx:Attachment>
  <hx:SupportAssemblyId>SUP-PS-12231</hx:SupportAssemblyId>
  <hx:SupportHistoryId>HS-8a2031</hx:SupportHistoryId>
  <hx:CarrierCanonicalEdgeId>E-02730</hx:CarrierCanonicalEdgeId>
  <hx:CarrierCanonicalNodeId>N-02731</hx:CarrierCanonicalNodeId>
  <hx:CarrierNodeNumber>1560</hx:CarrierNodeNumber>
  <hx:CarrierStationMm>604.040</hx:CarrierStationMm>
  <hx:AttachmentAuthority>EXPLICIT_SUPPORT_POSITION_ON_CARRIER</hx:AttachmentAuthority>
  <hx:SupportDisposition>EMIT_RESTRAINT</hx:SupportDisposition>
</hx:Attachment>

A support is not converted into an ordinary route edge merely to obtain previous/next nodes. Its route relationship is expressed through carrier edge/node and sequence occurrence references.

## D.8 PsiTopologyIndex.v1

The topology index is the authoritative denormalized lookup for geometry construction and audit. Canonical edges remain the connectivity authority; adjacency and previous/next are derived indexes tied to topologyHash and sequencePlanHash.

| Collection | Contains |
| --- | --- |
| nodes | Canonical node, history node, engineering number, zone, position, role, source ports and incident object IDs. |
| edges | Canonical edge endpoints, component/source identity, endpoint port bindings and projected numbers. |
| attachments | Support/point attachments to carrier edge or node. |
| sequenceOccurrences | Path-specific previous/next nodes and sequence index. |
| junctions | TEE/OLET and other role-labelled incidence. |
| boundaries | External or unresolved source-reference endpoints. |
| sourcePortBindings | Source port to canonical node and component endpoint role. |

{
  "schema": "PsiTopologyIndex.v1",
  "topologyHash": "sha256:...",
  "sequencePlanHash": "sha256:...",
  "nodePlanHash": "sha256:...",
  "nodes": [],
  "edges": [],
  "attachments": [],
  "sequenceOccurrences": [],
  "junctions": [],
  "boundaries": [],
  "sourcePortBindings": []
}

## D.9 Endpoint and neighbour rules

| Concept | Location | Authority |
| --- | --- | --- |
| Source endpoint | sourcePortId with A/L/P/H/T role | Managed source inventory and trace manifest. |
| Logical endpoint | canonicalNodeId bound through edge endpointBinding | Canonical topology. |
| Neighbour | adjacency row derived from canonical edges | Derived cache; must match topologyHash. |
| Previous/next | sequenceOccurrence scoped by pathId and occurrence index | Final sequence plan. |
| PSI Endpoint | writerOccurrence psiEndpoint/occurrenceRole | Writer occurrence planner. |
| InputXML FROM_NODE/TO_NODE | canonical edge endpoint projected through node plan | Canonical topology plus PsiNodePlan.v1. |

A Node block must not contain authoritative PreviousNode or NextNode fields.

A canonical junction may occur in multiple sequence paths and therefore may have multiple previous/next contexts.

A repeated PSI NodeNumber may be emitted only when the approved writer-occurrence contract and XML-to-CII proof require it.

Adjacency records must carry adjacencyDerivedFromTopologyHash and are regenerated when topology changes.

## D.10 Inline versus sidecar content

| Inline/reference candidate | Sidecar-only detail |
| --- | --- |
| NodePlanEntryId, WriterOccurrenceId, CanonicalNodeId, HistoryNodeId | Full candidate lists and score breakdown. |
| HistoryStatus and HistoryMatchRef | Next-best candidate, score gap and registration-anchor residuals. |
| AdjacencyRef / SequenceOccurrenceRef | Full edge and neighbour objects. |
| SourceAncestryRef | All source paths, aliases and affected source entities. |
| NormalizationActionRef | Complete micro-gap/consumption evidence and rejected candidates. |
| AttachmentRef / JunctionRef / BoundaryRef | Full role-specific object and lifecycle event history. |

## D.11 Validation and blocker additions

The following checks are additive to Sections 12-16 and Appendix C:

PIPE_CONTEXT_HASH_CHAIN_MISMATCH - source, topology, sequence, node plan or registry reference differs from the selected artifacts.

BRANCH_ZONE_MISMATCH - NodeContext.ZoneId differs from BranchContext.ZoneId.

CROSS_ZONE_BRANCH_UNRESOLVED - one branch projection spans multiple zones without an approved split.

BRANCH_IDENTITY_CONFLICT - source and canonical/owner main-line authorities disagree without an approved alias.

NODE_CONTEXT_OCCURRENCE_MISSING - serialized PSI Node has no WriterOccurrenceId or node-plan entry.

CANONICAL_NODE_BINDING_MISSING - emitted engineering number is not bound to a canonical node or approved attachment occurrence.

ADJACENCY_HASH_STALE - adjacency was generated from a different topology hash.

SEQUENCE_OCCURRENCE_STALE - previous/next context was generated from a different sequence plan.

TOPOLOGY_INDEX_HASH_MISMATCH - referenced sidecar does not match PipeContext.TopologyIndexRef.

INLINE_EXTENSION_PROFILE_UNAPPROVED - hx:* elements are present in strict production mode or lack XSD/CII approval.

## D.12 Minimum test additions to Appendix C

| Phase | Additional minimum test |
| --- | --- |
| Phase 1-2 | Every serialized Node occurrence resolves to exactly one WriterOccurrenceId, NodePlanEntryId and canonical/attachment binding; zero inferred occurrences. |
| Phase 3 | Zone manifest supports multiple ZoneRegistryRef entries and detects branch/node zone mismatch. |
| Phase 4-5 | History matching uses canonical node fingerprints and does not treat source-path aliases as durable identity. |
| Phase 6 | Normalization updates source-port alias groups and canonical topology together; no PSI-only topology change. |
| Phase 7 | TopologyIndex reconstructs the same edge vectors, junction degrees, boundaries and branch sequence as canonical artifacts. |
| Phase 7 | TEE/OLET/support fixtures prove role-specific linkage without false previous/next assumptions. |
| Phase 7 | Strict PSI contains no hx:* elements; audit-extended PSI passes its approved schema/converter profile. |
| Phase 8 | Selected production XML, node plan and topology index expose a complete matching hash chain. |

## D.13 Finalized structural decision

PipeContext
  document-wide source, coordinate, hash, policy, writer and registry authority

BranchContext
  branch history, canonical main line, /B# traversal, zone, lease and coverage authority

NodeContext
  canonical node + history node + engineering number + writer occurrence binding

PsiTopologyIndex.v1
  nodes, edges, endpoint bindings, adjacency, sequence occurrences,
  junctions, boundaries and attachments

This structure preserves one topology authority and keeps geometry reconstruction straightforward. PsiTopologyIndex.v1 is mandatory for audit and reconstruction; inline hx:* context remains optional and requires approved schema and downstream-converter profiles.